SafeBuy Realties Limited

CLOSURE SCHEDULE

ENG-CS-2026-08-06-01

Everything the platform is waiting on from outside engineering, what each item has to contain before it can be closed, and the piece of work it releases when it arrives. Eleven items, each with a table to fill in.

| Issued | 6 August 2026 |
| --- | --- |
| Raised by | Engineering, SafeBuy Realties platform |
| Reply to | Abie Olaluwe · oolaluwe@gmail.com |
| Response requested by | Close of business today, 2026-08-06 |
| Distribution | Client · Finance · Legal · Management · Counsel · Product · Corne Labs |
| Revised | 6 August 2026, before dispatch, after the answers to ENG-DR-2026-08-06-01 came back the same day. Two of those five answers closed. Three did not, and the three that did not are now items on this schedule. Nine items became eleven. Revised a third time the same afternoon, still before dispatch: three of the four smaller gaps listed under EXT-8 were answered, and the fourth follows from one of the three, so item EXT-8 asks for three sentences and one instruction rather than for those and five more things. The count of items is unchanged at eleven and EXT-8 is still open, on exactly the three contradictions it was open on that morning. The answers are recorded inside the item rather than deleted from it. Revised a fourth time the same afternoon, still before dispatch: row 3 of EXT-8 asked for the ALD format with one line on what XX stands for and now asks for one line each on YY and XX, because LOCYYXX is seven unbroken characters and the split into segments is engineering's reading rather than the document's. Nothing was resolved toward either reading and the count of items is unchanged at eleven. |
| This document | Frozen at dispatch, not at drafting. Once it has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh. |

What this is, and what it is not

This asks no new question. ENG-DR-2026-08-06-01 went out on 6 August and asks five questions the team cannot answer for itself. This document asks nothing new. It is a schedule of what has to arrive, in what form, and from whom, for each item already open, so one reader can see the whole outstanding list at once rather than discovering it one blocked story at a time.

Part B is the one place that reads like a new question and is not. Two of those five decision requests came back on 6 August with answers that contradict themselves, in the same document, on the same pages. Part B asks which of the two readings is meant. That is the same question already asked, returned unresolved, not a further one.

Partial answers land immediately. One completed table unblocks its story whether or not the rest of the schedule is done. Nothing here waits for everything else here.

How to complete this document

Read this page once and the rest of the document needs no explanation.

Which parts you write in

Every place you are asked to write is shaded pale cream and sits in a column headed WRITE YOUR ANSWER HERE, or in a sign-off box at the foot of the item. Nothing else in this document is for you to change. Grey headings and grey italic text are ours: they explain, they are not questions.

| What you see | What it means | Do you write in it? |
| --- | --- | --- |
| Pale cream cell, in the third column | The answer to the numbered row on its left | Yes |
| Pale cream cell, in a SIGN-OFF box | Who answered, their role, and the date | Yes |
| Grey shaded header row | The name of a column or a box | No |
| Grey italic text under a row | The exact format that row's answer has to take | No |
| OPTIONAL suggested wording box | A draft reply, if you would rather write prose than fill a table | Only if you use it |
| Pink box with red text | A warning that a row must never contain a secret value | No |

Five rules that remove every ambiguity

Never leave a row blank. A blank cannot be told apart from a row nobody read. If a row does not apply, write "not applicable" and one line saying why. If the answer is not available today, write "pending" and the date you expect to have it.

Never write a secret value. No API key, password, secret or access token goes in this document, in any row, in any circumstance. Rows about credentials ask who received them, on what date, and through which channel. That is the whole answer we need.

Dates in full. Write 12 August 2026 or 12/08/2026. Not "next week", not "soon", not "Q3". A date goes into a record that other dates are calculated from.

Name people, not departments. "Finance" cannot approve anything. A named person in a named role can. Every sign-off box asks for a name and a role for that reason.

If a row is wrong, say so in the row. If we have misunderstood something, write the correction in the answer column. A corrected row is more useful to us than a compliant one.

A worked example, so the format is not in doubt

This is what a completed row looks like. The values are invented.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. | Zenith Bank, SafeBuy Realties Client Account, 1234567890 |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. | Pending. The mandate is with the bank for signature, expected 14 August 2026. |

Row 3 is as useful to us as row 2. It tells us the item is moving, who has it, and when to expect it, which is exactly what a blank cell fails to tell us.

How to return it

Fill it on screen and email the file back, or print it, write on it, and send a scan or a photograph of the pages you completed. Answering in an email works too, as long as each answer names its item and row number, because each one is written into a different record and releases a different piece of work. Send it to Abie Olaluwe at oolaluwe@gmail.com.

The eleven items, and what each one releases

| Item | Subject | What it releases | Page |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | Seller payouts, the escrow sub-ledger, gates G2 and G6 | Part A |
| EXT-2 | Object storage bucket, credentials and region | Durable document storage, and the migration behind it, gate G3 | Part A |
| EXT-3 | Transactional email domain and authentication | Email delivery | Part A |
| EXT-4 | Counsel-approved instruments and terms | Legal review, gate G4, and the outstanding half of EXT-10 | Part A |
| EXT-5 | Privacy notice, retention periods and an adopted policy | NDPR consent, retention and erasure | Part A |
| EXT-6 | Penetration test vendor and window | Security review, gate G5 | Part A |
| EXT-8 | Three contradictions inside the identifier answer | The identifier half of E9-S2 | Part B |
| EXT-9 | The commission rate. The structure is settled, the number is not | E9-S3's commission half, and two points of EXT-4 | Part B |
| ADR-0003 | Fail startup rather than silently mock payments | Ratifies behaviour already live in production | Part C |
| ADR-0004 | Private documents behind authorization | Ratifies behaviour already live, and decision D4 | Part C |
| D3 | KYC: manual review, or a provider | Nothing today. Recorded so the register is complete | Part D |

EXT-8 and EXT-9 joined this schedule on 6 August, after they were answered. That is not a contradiction. Both were answered the same day inside ENG-DR-2026-08-06-01, and both answers left a point unsettled that the answer itself created. An item that has been answered and is still open is exactly what this schedule is for. EXT-10 is answered and half-open too, and it is chased at EXT-4 rather than given a row of its own, because what it now waits on is counsel's signature. EXT-11 and EXT-12 are closed.

This copy

Product. Three of the eleven items on this schedule, and nothing else is being asked of you.

Reference ENG-CS-2026-08-06-01, product copy. This is a split of that document rather than a new one, so the reference does not change and neither does the freeze on it. Once a copy has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh.

The schedule has been split by owner so that nobody has to read past what they are named on. Pages 1 to 3 are the same in every copy. Everything after this page is the part of the full schedule that names Product, in the same order and the same wording as the full document. Nothing has been rewritten for this copy.

The table of eleven items on page 3 lists the whole schedule, because page 3 is the same in every copy. Anything on it that is not in the table below sits in somebody else's copy and needs nothing from you.

What is in this copy

| Item | Subject | Who else is named on it | Where it is |
| --- | --- | --- | --- |
| ADR-0003 | Fail startup rather than silently mock payments | The client, answering together with you. | Part C |
| ADR-0004 | Private documents behind authorization | The client and Security, answering together with you. | Part C |
| D3 | KYC: manual review, or a provider | The client, answering together with you. | Part D |

Where a second party is named on an item, that item takes one agreed answer and not one answer from each copy. The response block is printed in both copies so that either of you can be the one who writes in it, and the collation sheet at the back is where it gets recorded.

Part B

Answered on 6 August. Nothing in this part is asked of you. It is here because items elsewhere in your copy point at it.

EXT-8 to EXT-12 went out on 6 August inside ENG-DR-2026-08-06-01 and all five came back the same day, every response box filled and every one naming a decider. Two of the five closed. Three did not.

| Item | State after 6 August | What is still needed | Blocks |
| --- | --- | --- | --- |
| EXT-8 | Answered, not closed | Three contradictions inside the answer. Four smaller gaps stood beside them and were answered on 6 August, so this ask is shorter than it was that morning. Item EXT-8 below | E9-S2 |
| EXT-9 | Answered, not closed | The rate. The structure is settled and the number is not. Item EXT-9 below | E9-S3, and EXT-4 |
| EXT-10 | Answered by Finance, not closed | Counsel's signature on the position drafted for it, and the CEO, COO and CFO approval of the configuration. Asked at EXT-4 rows 6 and 7, because it is counsel's work | E9-S3, gate G4 |
| EXT-11 | Closed | Nothing. It converted into an executed transfer instrument at EXT-2 row 4, an amended privacy policy and a copy of GAID 2025 at EXT-5 rows 7 and 8 | Released the region half of D4 |
| EXT-12 | Closed | Nothing. It converted into ID Standard Version 2, due 13 August 2026, and the instrument corrections at EXT-4 rows 5 and 10 | Released EXT-3 row 8 |

Part C

Decision records. Two of these ratify behaviour that is already live in production.

ADR-0001, MVP scope envelope, decision D1

Accepted 2 August 2026. Nothing is required from you. On-platform property purchase is in the MVP, and wave 4 is what that answer released. It is listed so this schedule is a complete list rather than a list of problems.

ADR-0002, escrow fund holding model, decision D2

Accepted 5 August 2026. The decision itself needs nothing further. One thing attached to it is still outstanding: the section 14.2 approval to activate payments in production, which is a separate permission from the approval to build. It is asked for once, in row 7 of EXT-1, rather than twice.

ADR-0003

Fail startup rather than silently mock payments in production

Owner: Product, client     |     Relates to E2-S4. Status in the repository: Proposed.

This is a ratification, not a decision. E2-S4 shipped some time ago and the behaviour described in this record is live: a production deploy with no payment credential refuses to start, rather than recording every seller as paid against a mock transfer reference. The decision record still says Proposed.

What it costs to leave it as it is: the repository's own register says Proposed about behaviour running in production, so a reader cannot tell what was decided from what was merely suggested, and a future change has no recorded baseline to depart from.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Do you accept ADR-0003 as written? Format: accepted, or not accepted. If not accepted, use row 2. |  |
| 2 | If not accepted, what should happen instead? Format: describe the behaviour you want when a production deploy has no payment credential. Write "not applicable" if you accepted it. |  |
| 3 | Confirm you understand the trade-off the record names. Format: yes or no. The trade-off is that a missing or rotated-away payment environment variable takes the API down. That is deliberate and correct for a money path, and it is the sort of thing to agree to in advance rather than discover during an incident. |  |
| 4 | The date the decision takes effect. Format: a date. It may be backdated to when E2-S4 shipped, if you prefer the record to match reality. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

Records we update when this lands, so you can see where your answer goes: The status line of ADR-0003, from Proposed to Accepted, with your name and date. The delivery board and the build checklist.

| SIGN-OFF · ADR-0003 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

ADR-0004

Private documents move behind authorization, decision D4

Owner: Product, client, security     |     Relates to E3-S1, E3-S2, E3-S3 and gate G3. Status in the repository: Proposed.

Also a ratification. E3-S1 shipped across several pull requests. The unauthenticated static mount is gone, private files are served only through an authorization-checked path, and a probe suite tests it. The decision record still says Proposed.

Two consequences in it are still forward-looking rather than done, and those are the parts worth confirming knowingly.

Production requires S3-compatible storage with public reads denied at the bucket policy, and the application refuses to start on a serverless platform with the local driver. That is another deliberate fail-closed posture, and it is what makes EXT-2 a blocker rather than a nice-to-have.

A migration pass must copy recoverable objects and report the keys it cannot find, rather than failing silently. If files were uploaded to a temporary directory on a serverless deploy, some are already unrecoverable. Somebody outside engineering should decide what happens to the ones that cannot be found.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Do you accept ADR-0004 as written? Format: accepted, or not accepted. If not accepted, say what instead. |  |
| 2 | Confirm you understand the production requirement. Format: yes or no. Production will refuse to start without S3-compatible storage with public reads denied. |  |
| 3 | What should happen to objects the migration pass cannot find? Format: choose one and name who does it. For example: notify the uploading user and ask them to re-upload; write them off with a recorded list; hold the migration until a backup is checked. |  |
| 4 | The date the decision takes effect. Format: a date. It may be backdated to when E3-S1 shipped. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

The region sub-decision inside ADR-0004 moved on 6 August and is now takeable. It used to wait on EXT-11, and EXT-11 came back that day and closed. Takeable is not taken. Somebody still has to choose Nigerian or non-Nigerian, and the choice is asked for at EXT-2 rows 3 and 4 rather than a second time here. What changed is that answering it no longer depends on anybody else.

Records we update when this lands, so you can see where your answer goes: The status line of ADR-0004, from Proposed to Accepted, with your name and date. The D4 row in the outstanding backlog. The delivery board and the build checklist.

| SIGN-OFF · ADR-0004 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

ADR-0005, quality ratchet, decision D5

Deliberately excluded from this schedule at the requester's instruction, 6 August 2026. It is recorded here so its absence reads as a decision rather than an oversight. It remains Proposed and D5 remains open. Nothing is asked of you on it.

Part D

One open decision with no record behind it. It is not blocking anything.

D3

KYC: manual review, or a provider

Owner: Client, product     |     Relates to E4-S2.

Included because it is the only open item in the decision register with no architecture decision record behind it, and a schedule that claims to cover the register would otherwise have a hole in it.

It is not blocking anything. E4-S2 shipped on manual review, and the gate reads one field through one registry, so a provider would change who writes the KYC status rather than who reads it. Answering "manual for now" costs nothing and closes the row.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Manual review, or a provider, for the MVP? Format: manual, or provider. |  |
| 2 | If a provider, which one? Format: name the provider, or write "not applicable". |  |
| 3 | Who decided, and on what date? Format: full name, role, date. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

Records we update when this lands, so you can see where your answer goes: The D3 row and the E4-S2 entry in the outstanding backlog. A new decision record, if a provider is chosen. The delivery board and the build checklist.

| SIGN-OFF · D3 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Collation sheet

For whoever gathers the responses. One line each, so nothing is lost in a thread.

| Item | Answered by | Date | Rows still outstanding on this item |
| --- | --- | --- | --- |
| ADR-0003 |  |  |  |
| ADR-0004 |  |  |  |
| D3 |  |  |  |

The EXT-8 and EXT-9 rows are for the follow-up asked in Part B. They are not for the answers given on 6 August, which are already recorded.

Return the completed pages to Abie Olaluwe at oolaluwe@gmail.com. A scan, a photograph of the annotated pages, or the answers typed into a reply all work equally well. What matters is that every answer names its item and its row number, because each one is written into a different record and releases a different piece of work.

Response requested by close of business today, 2026-08-06. That deadline is for what can be answered today, and it is not a request for any decision to be rushed. Partial returns land immediately: one answered item releases its story whether or not the rest of the schedule is complete. Anything that cannot be settled today is answered under rule 1 rather than left blank, with the word pending and the date it is expected, which is itself a usable answer because the work behind it can then be planned against a date instead of against silence.

An item left open is recorded as open, and the work behind it stays where it is. What the record cannot do is carry an answer nobody gave, so a blank stays a blank until somebody fills it.