COMMENTS AND INPUTS

### Key Risks / Exposures Identified

- No Personal Liability, but Company (and therefore your) Financial Commitment is Locked In

    - You are committing SafeBuy Realities to ₦1,500,000 + ₦120,000/year hosting + ₦75,000/month maintenance (Basic Plan) indefinitely after the free 60-day period.

RECOMMENDATION

    - The 75,000.00 monthly maintenance which kicks in after 60 days, can be upgraded to premium and may be terminated by both parties with one month notice from Safebuy and 6 months’ notice from Corne Labs

- Very Limited Recourse Against Corne Labs

      - No performance warranties, no uptime/SLA, no security/compliance warranties – critical for a payment + document-verification real-estate platform and safety for the customers.

- Non-Binding Timelines

  - “Expected to be completed within 6–8 weeks” and “within 2–4 weeks” for Milestone 1.

  - No penalties, no right to terminate for delay, no liquidated damages. Delays could cost you business opportunity with zero compensation.

- Intellectual Property & Re-Use Risk

  - Safebuy owns only the “custom-developed code specific to this project.”

  - Corne Labs can reuse “general concepts, non-confidential features, architectural patterns, and reusable modules” for other clients or commercial products. A similar real-estate escrow platform could appear from them (or their clients) shortly after launch.

RECOMMENDATION

Corne Labs cannot reuse general concept, architectural patterns and reusable models. The non-confidential features are reusable upon getting express written permission from the Safebuy.

Data Ownership remains that of Safebuy.

- HANDOVER OF LOGIN DETAILS.

Upon completion, Corne Labs shall handover all the login details both for front end and back end and other associated codes and details without retaining any access to the site.

Corne Labs shall put staff of safebuy through login procedure and shall be available anytime its is needed to resolve technical issue.

- Missing Critical Clauses

  - No governing law / jurisdiction clause (huge gap – dispute resolution venue is unclear).

  - No data ownership / NDPR compliance warranties (you will hold personal and transaction data).

  - No escrow-specific legal safeguards or fund-release conditions clearly defined.

  - No security audit or penetration-testing obligation before go-live.

  - Payment integrations (Paystack/Flutterwave) are mentioned but no responsibility for regulatory compliance (CBN, AML, etc.).

### Recommended Revisions Before Signing.

- Add Governing Law & Dispute Resolution (new clause after 14): “This Agreement shall be governed by the laws of the Federal Republic of Nigeria. Any dispute arising shall be resolved exclusively by the courts of Lagos State or, at the client’s option, by Mediation under the Lagos State Multi Door court house extant mediation law.

- Strengthen Limitation of Liability (revise section 12): Add: “Notwithstanding the foregoing, the limitation shall not apply to liability arising from gross negligence, wilful misconduct, breach of confidentiality, or intellectual property infringement.”

- Add Warranties (new section after 7 or as 7A):

  - The platform will be free of material defects, fit for the purpose of secure real-estate transactions, and developed in material compliance with applicable Nigerian laws (including NDPR and payment regulations).

  - Corne Labs will conduct a security audit (at their cost) prior to final delivery.

- Make Timelines Binding (revise section 4): Add: “Failure to meet Milestone 1 within 4 weeks or final delivery within 8 weeks (unless extended by written agreement or force majeure) shall entitle the Client to terminate and receive a full refund of amounts paid, or a 10% reduction per week of delay.”

- Clarify Maintenance Plan (revise section 8): Change “The client has opted for…” to “The parties may enter into a separate monthly maintenance agreement at the Client’s option…” Remove the automatic ₦75,000/month commitment unless you specifically want it locked in.

- Tighten IP & Re-Use (revise section 10): Add: “Corne Labs shall not use or disclose any proprietary transaction workflows, escrow logic, or verification processes developed specifically for SafeBuyRealities in any other real-estate or escrow-related project for a period of 24 months after final delivery.”

- Fix Name & Add Definitions

  - Standardise throughout as “SafeBuy Realities Limited” (or your exact registered name).

  - Add a definitions section for “MVP”, “Escrow & Transaction Flow”, etc.

- Hosting & Source Code Clarify that the hosting account/domain will be registered in SafeBuy Realities’ name (not Corne Labs’) and full source code + deployment scripts will be provided in a Git repository under your control.