SafeBuy Realties Limited

CLOSURE SCHEDULE

ENG-CS-2026-08-06-01

Everything the platform is waiting on from outside engineering, what each item has to contain before it can be closed, and the piece of work it releases when it arrives. Eleven items, each with a table to fill in.

| Issued | 6 August 2026 |
| --- | --- |
| Raised by | Engineering, SafeBuy Realties platform |
| Reply to | Abie Olaluwe · oolaluwe@gmail.com |
| Response requested by | Close of business today, 2026-08-06 |
| Distribution | Client · Finance · Legal · Management · Counsel · Product · Corne Labs |
| Revised | 6 August 2026, before dispatch, after the answers to ENG-DR-2026-08-06-01 came back the same day. Two of those five answers closed. Three did not, and the three that did not are now items on this schedule. Nine items became eleven. |
| This document | Frozen at dispatch, not at drafting. Once it has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh. |

What this is, and what it is not

This asks no new question. ENG-DR-2026-08-06-01 went out on 6 August and asks five questions the team cannot answer for itself. This document asks nothing new. It is a schedule of what has to arrive, in what form, and from whom, for each item already open, so one reader can see the whole outstanding list at once rather than discovering it one blocked story at a time.

Part B is the one place that reads like a new question and is not. Two of those five decision requests came back on 6 August with answers that contradict themselves, in the same document, on the same pages. Part B asks which of the two readings is meant. That is the same question already asked, returned unresolved, not a further one.

Partial answers land immediately. One completed table unblocks its story whether or not the rest of the schedule is done. Nothing here waits for everything else here.

How to complete this document

Read this page once and the rest of the document needs no explanation.

Which parts you write in

Every place you are asked to write is shaded pale cream and sits in a column headed WRITE YOUR ANSWER HERE, or in a sign-off box at the foot of the item. Nothing else in this document is for you to change. Grey headings and grey italic text are ours: they explain, they are not questions.

| What you see | What it means | Do you write in it? |
| --- | --- | --- |
| Pale cream cell, in the third column | The answer to the numbered row on its left | Yes |
| Pale cream cell, in a SIGN-OFF box | Who answered, their role, and the date | Yes |
| Grey shaded header row | The name of a column or a box | No |
| Grey italic text under a row | The exact format that row's answer has to take | No |
| OPTIONAL suggested wording box | A draft reply, if you would rather write prose than fill a table | Only if you use it |
| Pink box with red text | A warning that a row must never contain a secret value | No |

Five rules that remove every ambiguity

Never leave a row blank. A blank cannot be told apart from a row nobody read. If a row does not apply, write "not applicable" and one line saying why. If the answer is not available today, write "pending" and the date you expect to have it.

Never write a secret value. No API key, password, secret or access token goes in this document, in any row, in any circumstance. Rows about credentials ask who received them, on what date, and through which channel. That is the whole answer we need.

Dates in full. Write 12 August 2026 or 12/08/2026. Not "next week", not "soon", not "Q3". A date goes into a record that other dates are calculated from.

Name people, not departments. "Finance" cannot approve anything. A named person in a named role can. Every sign-off box asks for a name and a role for that reason.

If a row is wrong, say so in the row. If we have misunderstood something, write the correction in the answer column. A corrected row is more useful to us than a compliant one.

A worked example, so the format is not in doubt

This is what a completed row looks like. The values are invented.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. | Zenith Bank, SafeBuy Realties Client Account, 1234567890 |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. | Pending. The mandate is with the bank for signature, expected 14 August 2026. |

Row 3 is as useful to us as row 2. It tells us the item is moving, who has it, and when to expect it, which is exactly what a blank cell fails to tell us.

How to return it

Fill it on screen and email the file back, or print it, write on it, and send a scan or a photograph of the pages you completed. Answering in an email works too, as long as each answer names its item and row number, because each one is written into a different record and releases a different piece of work. Send it to Abie Olaluwe at oolaluwe@gmail.com.

The eleven items, and what each one releases

| Item | Subject | What it releases | Page |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | Seller payouts, the escrow sub-ledger, gates G2 and G6 | Part A |
| EXT-2 | Object storage bucket, credentials and region | Durable document storage, and the migration behind it, gate G3 | Part A |
| EXT-3 | Transactional email domain and authentication | Email delivery | Part A |
| EXT-4 | Counsel-approved instruments and terms | Legal review, gate G4, and the outstanding half of EXT-10 | Part A |
| EXT-5 | Privacy notice, retention periods and an adopted policy | NDPR consent, retention and erasure | Part A |
| EXT-6 | Penetration test vendor and window | Security review, gate G5 | Part A |
| EXT-8 | Three contradictions inside the identifier answer, and four gaps | The identifier half of E9-S2 | Part B |
| EXT-9 | The commission rate. The structure is settled, the number is not | E9-S3's commission half, and two points of EXT-4 | Part B |
| ADR-0003 | Fail startup rather than silently mock payments | Ratifies behaviour already live in production | Part C |
| ADR-0004 | Private documents behind authorization | Ratifies behaviour already live, and decision D4 | Part C |
| D3 | KYC: manual review, or a provider | Nothing today. Recorded so the register is complete | Part D |

EXT-8 and EXT-9 joined this schedule on 6 August, after they were answered. That is not a contradiction. Both were answered the same day inside ENG-DR-2026-08-06-01, and both answers left a point unsettled that the answer itself created. An item that has been answered and is still open is exactly what this schedule is for. EXT-10 is answered and half-open too, and it is chased at EXT-4 rather than given a row of its own, because what it now waits on is counsel's signature. EXT-11 and EXT-12 are closed.

This copy

Finance. Two of the eleven items on this schedule, and nothing else is being asked of you.

Reference ENG-CS-2026-08-06-01, finance copy. This is a split of that document rather than a new one, so the reference does not change and neither does the freeze on it. Once a copy has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh.

The schedule has been split by owner so that nobody has to read past what they are named on. Pages 1 to 3 are the same in every copy. Everything after this page is the part of the full schedule that names Finance, in the same order and the same wording as the full document. Nothing has been rewritten for this copy.

The table of eleven items on page 3 lists the whole schedule, because page 3 is the same in every copy. Anything on it that is not in the table below sits in somebody else's copy and needs nothing from you.

What is in this copy

| Item | Subject | Who else is named on it | Where it is |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | The client, answering together with you. | Part A |
| EXT-9 | The commission rate. The structure is settled, the number is not | Nobody else. This one is yours alone. | Part B |

Where a second party is named on an item, that item takes one agreed answer and not one answer from each copy. The response block is printed in both copies so that either of you can be the one who writes in it, and the collation sheet at the back is where it gets recorded.

Your items sit in Part B, which is the part that was already answered on 6 August. Nothing you answered is being asked again. What is asked for is the handful of points those answers left contradicting themselves, and it is short enough to reply to in an email.

Part A

Six external inputs. None has had a first response.

EXT-1

Live payment credentials and a ring-fenced client-funds account

Owner: Client, Finance     |     Closes E2-S1, with E2-S3 and E2-S5 behind it. Needed by E9-S4. Moves gates G2 and G6.

Why this is blocking: the platform cannot move money it has no account to move it from, and ADR-0002 settled that SafeBuyRealties holds client funds rather than passing them straight through. That makes the account a liability account held apart from operating money, not a merchant account swept into revenue.

Do not write any secret value in this document. Keys, passwords and access secrets go through a channel agreed separately, never in a document that gets emailed, printed or filed. Where a row below asks about a credential, it asks who received it, when, and through which channel. Our own records note where a credential lives and never what it is.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The Paystack live secret key and live public key. Do not write the keys here. Write who received them, on what date, and through which channel. Example: issued to A. Olaluwe on 12 August 2026 by password manager share. |  |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. |  |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. |  |
| 4 | The signatories on the account. Format: full name and role for each one. Not "Finance". |  |
| 5 | The authorisation rule for releasing funds from it. Format: the rule in words. Example: any two of the three signatories, for any amount. |  |
| 6 | Confirmation that the balance can be reconciled daily, and how. Format: yes or no, who does it, and what they read it from, being a portal, a statement or an API. Section 11.1 of the finance specification obliges the platform to reconcile it and only the account's operator can do that. |  |
| 7 | The section 14.2 approval to activate payments in production. Format: the words "I approve production activation", a full name, a role and a date. Approval to build is not approval to operate, and gate G6 closes on this signature rather than on any code. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The live Paystack credentials were issued to [name] on [date] by [channel]. The

client-funds account is [bank], account name [name], number [10 digits], held under a

mandate dated [date] that ring-fences it from operating funds. Signatories are [names

and roles]. A release requires [rule]. The balance is reconciled [how, by whom].

I approve production activation under section 14.2: [name], [role], [date].

Records we update when this lands, so you can see where your answer goes: PAYMENT_CREDENTIALS.md, which records where a credential lives and never its value. The EXT-1 row, the E2-S1 entry and the gate G6 note in the outstanding backlog. ADR-0002, for the activation approval. The delivery board and the build checklist.

| SIGN-OFF · EXT-1 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Part B

Answered on 6 August, and what the answers left open. Two items here do need an answer.

EXT-8 to EXT-12 went out on 6 August inside ENG-DR-2026-08-06-01 and all five came back the same day, every response box filled and every one naming a decider. Two of the five closed. Three did not.

This part used to say "already sent, do not answer here". It carried no answer column, on the reasoning that an answer given in two places can differ in two places. That reasoning was right for a question still in flight and is wrong for one that has come back. What is asked for below is not any of the five questions asked again. It is the specific points the answers themselves left unsettled, and the person holding this schedule is now the only one who can settle them.

| Item | State after 6 August | What is still needed | Blocks |
| --- | --- | --- | --- |
| EXT-8 | Answered, not closed | Three contradictions inside the answer, plus four smaller gaps. Item EXT-8 below | E9-S2 |
| EXT-9 | Answered, not closed | The rate. The structure is settled and the number is not. Item EXT-9 below | E9-S3, and EXT-4 |
| EXT-10 | Answered by Finance, not closed | Counsel's signature on the position drafted for it, and the CEO, COO and CFO approval of the configuration. Asked at EXT-4 rows 6 and 7, because it is counsel's work | E9-S3, gate G4 |
| EXT-11 | Closed | Nothing. It converted into an executed transfer instrument at EXT-2 row 4, an amended privacy policy and a copy of GAID 2025 at EXT-5 rows 7 and 8 | Released the region half of D4 |
| EXT-12 | Closed | Nothing. It converted into ID Standard Version 2, due 13 August 2026, and the instrument corrections at EXT-4 rows 5 and 10 | Released EXT-3 row 8 |

EXT-9

The structure is settled and the number is not

Owner: Finance     |     Closes the commission half of E9-S3, and rows 8 and 9 of EXT-4. Answered 6 August 2026 by Finance.

Two of the three questions closed and are not reopened. Commission is two-sided, charged to both parties. The buyer's share is collected from the buyer and must not be withheld from the seller's proceeds. Both are clear and both are implementable.

The rate is given twice in the same document, at two different numbers. On a NGN 50,000,000 sale that is NGN 2,500,000 per side against NGN 5,000,000 per side. It is not a rounding difference and it is not something engineering can pick.

| Where in the document | Question 1 | Question 3 |
| --- | --- | --- |
| Response box | "5% to the seller and 5% to the buyer" | "5% is the standard rate for each party" |
| Collation sheet, same questions | "Two-sided: 10% seller and 10% buyer" | "10% standard; editable by authorised user" |

What the signed instrument says, offered so this can be confirmed in one line rather than re-derived. Clause 5 of the seller Power of Attorney authorises the donee to deduct from source 10% brokerage and commission. 5 plus 5 comes to exactly that 10 per cent. 10 plus 10 comes to twice it. That is an observation about arithmetic, not us choosing the rate.

Two things to note about it. The clause authorises deduction from the seller, so even at 5 plus 5 the buyer's half has no authority in that instrument and needs a buyer-facing one, which is EXT-4 row 8. And terms of service section 5(a) promises a minimum 5 per cent from each side, which the response box matches and the collation sheet does not.

What the platform does today, so the size of the change is visible either way: one rate is set at 5 per cent in the escrow constants and applied once, to the seller side only. A buyer-side charge does not exist yet at any rate.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The rate per side. Format: one number, and confirmation it is per side rather than combined. |  |
| 2 | Who "authorised users" means. Format: the role or roles, and whether a second approval is required. Question 3 says the application must allow authorised users to edit the commission rate for an approved transaction-specific variation. A per-transaction rate override moves money, so it ships behind a flag that is off until Finance, Legal and technical sign-off, and the flag is named in the pull request that adds it. |  |
| 3 | Whether a variation is capped. Format: a floor and a ceiling, or "no cap". Without one, an editable rate is an editable rate all the way to zero. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Commission is [number] per cent per side, charged to both the buyer and the seller.

Authorised users for a transaction-specific variation are [roles], and a variation does /

does not require a second approval. A varied rate must stay between [floor] and [ceiling]

per cent, or: no cap.

Records we update when this lands, so you can see where your answer goes: The EXT-9 entry and the E9-S3 entry in the outstanding backlog. The answer section in the escalation record. Section 4 and Appendix C of the financial governance specification. The delivery board and the build checklist. The rate itself lands in the escrow constants when E9-S3 is built, not before.

| SIGN-OFF · EXT-9 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

One more thing about the returned copy, which is not a question

The completed copy of ENG-DR-2026-08-06-01 differs from the copy that was dispatched in six places, and four of those changes rewrote the question text rather than the answer boxes. All four changed a quotation of Power of Attorney clause 5 from 10 per cent to 5 per cent. The signed instrument says 10 per cent.

This is recorded rather than asked about, because it needs no decision. The copy we sent was accurate. One consequence does matter for the rate question above: the edited preamble now reads that 5 plus 5 is the Power of Attorney's 5% at source, which does not add up in either direction and cannot be used to settle anything. The dispatched wording is the one to read.

The dispatched cover invited exactly this: "If you disagree with a fact stated here, say so in the box." Saying it in the box leaves both readings on the record. Editing the question leaves only one, and it is the one the instrument does not support.

Collation sheet

For whoever gathers the responses. One line each, so nothing is lost in a thread.

| Item | Answered by | Date | Rows still outstanding on this item |
| --- | --- | --- | --- |
| EXT-1 |  |  |  |
| EXT-9 |  |  |  |

The EXT-8 and EXT-9 rows are for the follow-up asked in Part B. They are not for the answers given on 6 August, which are already recorded.

Return the completed pages to Abie Olaluwe at oolaluwe@gmail.com. A scan, a photograph of the annotated pages, or the answers typed into a reply all work equally well. What matters is that every answer names its item and its row number, because each one is written into a different record and releases a different piece of work.

Response requested by close of business today, 2026-08-06. That deadline is for what can be answered today, and it is not a request for any decision to be rushed. Partial returns land immediately: one answered item releases its story whether or not the rest of the schedule is complete. Anything that cannot be settled today is answered under rule 1 rather than left blank, with the word pending and the date it is expected, which is itself a usable answer because the work behind it can then be planned against a date instead of against silence.

An item left open is recorded as open, and the work behind it stays where it is. What the record cannot do is carry an answer nobody gave, so a blank stays a blank until somebody fills it.