SafeBuy Realties Limited

CLOSURE SCHEDULE

ENG-CS-2026-08-06-01

Everything the platform is waiting on from outside engineering, what each item has to contain before it can be closed, and the piece of work it releases when it arrives. Eleven items, each with a table to fill in.

| Issued | 6 August 2026 |
| --- | --- |
| Raised by | Engineering, SafeBuy Realties platform |
| Reply to | Abie Olaluwe · oolaluwe@gmail.com |
| Response requested by | Close of business today, 2026-08-06 |
| Distribution | Client · Finance · Legal · Management · Counsel · Product · Corne Labs |
| Revised | 6 August 2026, before dispatch, after the answers to ENG-DR-2026-08-06-01 came back the same day. Two of those five answers closed. Three did not, and the three that did not are now items on this schedule. Nine items became eleven. Revised a third time the same afternoon, still before dispatch: three of the four smaller gaps listed under EXT-8 were answered, and the fourth follows from one of the three, so item EXT-8 asks for three sentences and one instruction rather than for those and five more things. The count of items is unchanged at eleven and EXT-8 is still open, on exactly the three contradictions it was open on that morning. The answers are recorded inside the item rather than deleted from it. |
| This document | Frozen at dispatch, not at drafting. Once it has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh. |

What this is, and what it is not

This asks no new question. ENG-DR-2026-08-06-01 went out on 6 August and asks five questions the team cannot answer for itself. This document asks nothing new. It is a schedule of what has to arrive, in what form, and from whom, for each item already open, so one reader can see the whole outstanding list at once rather than discovering it one blocked story at a time.

Part B is the one place that reads like a new question and is not. Two of those five decision requests came back on 6 August with answers that contradict themselves, in the same document, on the same pages. Part B asks which of the two readings is meant. That is the same question already asked, returned unresolved, not a further one.

Partial answers land immediately. One completed table unblocks its story whether or not the rest of the schedule is done. Nothing here waits for everything else here.

How to complete this document

Read this page once and the rest of the document needs no explanation.

Which parts you write in

Every place you are asked to write is shaded pale cream and sits in a column headed WRITE YOUR ANSWER HERE, or in a sign-off box at the foot of the item. Nothing else in this document is for you to change. Grey headings and grey italic text are ours: they explain, they are not questions.

| What you see | What it means | Do you write in it? |
| --- | --- | --- |
| Pale cream cell, in the third column | The answer to the numbered row on its left | Yes |
| Pale cream cell, in a SIGN-OFF box | Who answered, their role, and the date | Yes |
| Grey shaded header row | The name of a column or a box | No |
| Grey italic text under a row | The exact format that row's answer has to take | No |
| OPTIONAL suggested wording box | A draft reply, if you would rather write prose than fill a table | Only if you use it |
| Pink box with red text | A warning that a row must never contain a secret value | No |

Five rules that remove every ambiguity

Never leave a row blank. A blank cannot be told apart from a row nobody read. If a row does not apply, write "not applicable" and one line saying why. If the answer is not available today, write "pending" and the date you expect to have it.

Never write a secret value. No API key, password, secret or access token goes in this document, in any row, in any circumstance. Rows about credentials ask who received them, on what date, and through which channel. That is the whole answer we need.

Dates in full. Write 12 August 2026 or 12/08/2026. Not "next week", not "soon", not "Q3". A date goes into a record that other dates are calculated from.

Name people, not departments. "Finance" cannot approve anything. A named person in a named role can. Every sign-off box asks for a name and a role for that reason.

If a row is wrong, say so in the row. If we have misunderstood something, write the correction in the answer column. A corrected row is more useful to us than a compliant one.

A worked example, so the format is not in doubt

This is what a completed row looks like. The values are invented.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. | Zenith Bank, SafeBuy Realties Client Account, 1234567890 |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. | Pending. The mandate is with the bank for signature, expected 14 August 2026. |

Row 3 is as useful to us as row 2. It tells us the item is moving, who has it, and when to expect it, which is exactly what a blank cell fails to tell us.

How to return it

Fill it on screen and email the file back, or print it, write on it, and send a scan or a photograph of the pages you completed. Answering in an email works too, as long as each answer names its item and row number, because each one is written into a different record and releases a different piece of work. Send it to Abie Olaluwe at oolaluwe@gmail.com.

The eleven items, and what each one releases

| Item | Subject | What it releases | Page |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | Seller payouts, the escrow sub-ledger, gates G2 and G6 | Part A |
| EXT-2 | Object storage bucket, credentials and region | Durable document storage, and the migration behind it, gate G3 | Part A |
| EXT-3 | Transactional email domain and authentication | Email delivery | Part A |
| EXT-4 | Counsel-approved instruments and terms | Legal review, gate G4, and the outstanding half of EXT-10 | Part A |
| EXT-5 | Privacy notice, retention periods and an adopted policy | NDPR consent, retention and erasure | Part A |
| EXT-6 | Penetration test vendor and window | Security review, gate G5 | Part A |
| EXT-8 | Three contradictions inside the identifier answer | The identifier half of E9-S2 | Part B |
| EXT-9 | The commission rate. The structure is settled, the number is not | E9-S3's commission half, and two points of EXT-4 | Part B |
| ADR-0003 | Fail startup rather than silently mock payments | Ratifies behaviour already live in production | Part C |
| ADR-0004 | Private documents behind authorization | Ratifies behaviour already live, and decision D4 | Part C |
| D3 | KYC: manual review, or a provider | Nothing today. Recorded so the register is complete | Part D |

EXT-8 and EXT-9 joined this schedule on 6 August, after they were answered. That is not a contradiction. Both were answered the same day inside ENG-DR-2026-08-06-01, and both answers left a point unsettled that the answer itself created. An item that has been answered and is still open is exactly what this schedule is for. EXT-10 is answered and half-open too, and it is chased at EXT-4 rather than given a row of its own, because what it now waits on is counsel's signature. EXT-11 and EXT-12 are closed.

Part A

Six external inputs. None has had a first response.

EXT-1

Live payment credentials and a ring-fenced client-funds account

Owner: Client, Finance     |     Closes E2-S1, with E2-S3 and E2-S5 behind it. Needed by E9-S4. Moves gates G2 and G6.

Why this is blocking: the platform cannot move money it has no account to move it from, and ADR-0002 settled that SafeBuyRealties holds client funds rather than passing them straight through. That makes the account a liability account held apart from operating money, not a merchant account swept into revenue.

Do not write any secret value in this document. Keys, passwords and access secrets go through a channel agreed separately, never in a document that gets emailed, printed or filed. Where a row below asks about a credential, it asks who received it, when, and through which channel. Our own records note where a credential lives and never what it is.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The Paystack live secret key and live public key. Do not write the keys here. Write who received them, on what date, and through which channel. Example: issued to A. Olaluwe on 12 August 2026 by password manager share. |  |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. |  |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. |  |
| 4 | The signatories on the account. Format: full name and role for each one. Not "Finance". |  |
| 5 | The authorisation rule for releasing funds from it. Format: the rule in words. Example: any two of the three signatories, for any amount. |  |
| 6 | Confirmation that the balance can be reconciled daily, and how. Format: yes or no, who does it, and what they read it from, being a portal, a statement or an API. Section 11.1 of the finance specification obliges the platform to reconcile it and only the account's operator can do that. |  |
| 7 | The section 14.2 approval to activate payments in production. Format: the words "I approve production activation", a full name, a role and a date. Approval to build is not approval to operate, and gate G6 closes on this signature rather than on any code. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The live Paystack credentials were issued to [name] on [date] by [channel]. The

client-funds account is [bank], account name [name], number [10 digits], held under a

mandate dated [date] that ring-fences it from operating funds. Signatories are [names

and roles]. A release requires [rule]. The balance is reconciled [how, by whom].

I approve production activation under section 14.2: [name], [role], [date].

Records we update when this lands, so you can see where your answer goes: PAYMENT_CREDENTIALS.md, which records where a credential lives and never its value. The EXT-1 row, the E2-S1 entry and the gate G6 note in the outstanding backlog. ADR-0002, for the activation approval. The delivery board and the build checklist.

| SIGN-OFF · EXT-1 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-2

Object storage bucket, credentials and region

Owner: Client or Corne Labs     |     Closes E3-S2, with E3-S3 behind it. Moves gate G3.

Why this is blocking: uploaded documents currently sit on a disk that a serverless deploy does not keep. Until there is a bucket, every KYC document and title document is one deploy away from being gone.

Do not write any secret value in this document. Keys, passwords and access secrets go through a channel agreed separately, never in a document that gets emailed, printed or filed. Where a row below asks about a credential, it asks who received it, when, and through which channel. Our own records note where a credential lives and never what it is.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The bucket name. Format: exactly as it is created, case-sensitive. |  |
| 2 | The S3-compatible endpoint. Format: the full URL. Example: https://s3.eu-west-1.amazonaws.com |  |
| 3 | The region. Format: the region code. EXT-11 answered this on 6 August and the deferral is withdrawn. The internal policy governs and the closed list wins, so this is now a choice rather than a wait: a Nigerian region, which needs no instrument, or a non-Nigerian region, which cannot carry production data until an NDPC-approved Cross-Border Data Transfer Instrument or standard contractual clauses are executed. The ruling's own words: "Until executed and documented, no new production transfer should rely on general consent or 'reasonable steps'." |  |
| 4 | If the region is non-Nigerian, the executed transfer instrument. Format: the instrument's date, its parties, and which subprocessors it covers, or the date it is expected. No such executed instrument exists today, which means a non-Nigerian region answered without this row is an answer that cannot be acted on. |  |
| 5 | The access key and secret for that bucket. Do not write them here. Write who received them, on what date, through which channel, and confirm they are scoped to this bucket alone and not to the whole account. |  |
| 6 | Confirmation that public reads are denied at the bucket policy. Format: yes or no, and the date it was checked. ADR-0004 makes this a production requirement rather than a preference. |  |
| 7 | Whether object versioning is enabled. Format: on or off. This is not housekeeping. E8-S1 requires erasure to crypto-shred rather than leave orphaned objects, and versioning changes what deletion means. |  |
| 8 | The retention and lifecycle rules applied at the bucket. Format: describe each rule, or write "none". These must not silently contradict the retention periods EXT-5 supplies. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The bucket is [name] at endpoint [url], region [code]. That region is [Nigerian / not

Nigerian]. If not Nigerian, the cross-border transfer instrument is dated [date] between

[parties] and covers [subprocessors], or is expected [date]. Credentials were issued to

[name] on [date] by [channel], scoped to this bucket only. Public reads are denied at the

bucket policy: [yes/no], checked [date]. Object versioning is [on/off]. Lifecycle rules

applied: [rules, or none].

Records we update when this lands, so you can see where your answer goes: The EXT-2 row, the D4 row and the E3-S2 entry in the outstanding backlog. The region sub-decision in ADR-0004. The local development guide, if environment variables change. The delivery board and the build checklist.

| SIGN-OFF · EXT-2 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-3

Transactional email domain and authentication

Owner: Client     |     Closes E6-S1.

Why this is blocking: the platform can compose mail but has no authenticated domain to send it from. Unauthenticated transactional mail about money and title documents goes to spam, which is worse than not sending it, because the sender believes it arrived.

Do not write any secret value in this document. Keys, passwords and access secrets go through a channel agreed separately, never in a document that gets emailed, printed or filed. Where a row below asks about a credential, it asks who received it, when, and through which channel. Our own records note where a credential lives and never what it is.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The sending domain or subdomain. Format: the exact domain. Example: mail.example.com |  |
| 2 | Who controls DNS for that domain. Format: name of the person and the organisation. The SPF, DKIM and DMARC records have to be published by that party and cannot be published by us. |  |
| 3 | The SPF record as published. Format: the record value, and the date it was published. |  |
| 4 | The DKIM selector, and confirmation the public key is published. Format: the selector name, and yes or no on the key being live in DNS. |  |
| 5 | The DMARC policy and reporting address. Format: none, quarantine or reject, plus the address aggregate reports go to. |  |
| 6 | SMTP host, port and username. Format: host, port number, username. Do not write the password here. State who received it, when, and through which channel. |  |
| 7 | The addresses users will see, and the bounce address. Format: the From address, the Reply-To address, and the bounce address. |  |
| 8 | Confirmation that the sending domain sits under safebuyrealtiesltd.com. Format: yes, or the domain you are using instead and why. EXT-12 answered the canonical domain on 6 August and this row stopped being a wait. The answer is www.safebuyrealtiesltd.com, held in a company-controlled account with the registrar, DNS, certificates, renewal billing and recovery credentials under MD/CEO and authorised administrator oversight. The same answer instructs that safebuyrealties.com must not be printed on instruments unless Management separately confirms ownership. A sending domain under anything else now needs a reason, which is the reverse of where this row stood that morning. |  |
| 9 | Who holds the registrar account for that domain, by name. Format: full name, role, and the organisation the account is registered to. The EXT-12 answer makes company control of the registrar account a requirement rather than a detail, and mail authentication is published from exactly that account. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Mail sends from [domain], which is / is not under safebuyrealtiesltd.com. The registrar

account is held by [name] of [organisation]. DNS for it is controlled by [name,

organisation]. SPF, DKIM and DMARC were published on [date], DMARC policy

[none/quarantine/reject], reports to [address]. SMTP credentials were issued to [name] on

[date]. Users see From [address] and Reply-To [address]. Bounces go to [address].

Records we update when this lands, so you can see where your answer goes: The EXT-3 row and the E6-S1 entry in the outstanding backlog. The local development guide. The delivery board and the build checklist.

| SIGN-OFF · EXT-3 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-4

Counsel-approved instruments and terms

Owner: Client, counsel     |     Closes E8-S2, and the outstanding half of EXT-10. Moves gate G4, on two counsel signatures rather than one.

Why this is blocking, and it is three documents rather than two. The terms of service in the repository stop at section 10 and end mid-topic on intellectual property. Nine clause families are absent, including every escrow term and any limitation of liability, from the contract of a platform that holds client money. The seller Power of Attorney is dated 2017 in its body, has a witness block with no attestation clause above it, and carries no stamping, registration or Governor's consent clause. The third document is the instrument the platform generates itself, and counsel has never seen it.

The clause-by-clause requirement is carried in full in the outstanding backlog, because that table is the instruction to counsel. Two existing clauses also need correcting: section 10 vests site content in the Founder, an individual rather than the company, and section 5(a) promises a minimum 5% from each side, which EXT-9's answer has to be reconciled against.

This item grew on 6 August, and clause 5 of the Power of Attorney is why. That clause authorises deducting 10% at source, which is what EXT-9 and EXT-10 were asked about. Both were answered that day and both answers land on this one clause. EXT-10 rules that no VAT may be withheld from seller proceeds, which clause 5 is silent on and must now say. EXT-9 rules 5 per cent from each side, which is not what clause 5 says: the signed instrument authorises 10 per cent, and it authorises it from the seller alone. A buyer-side charge has no home in a seller-signed instrument at all, so it needs a buyer-facing one. That is this item, and it is the largest single thing the 6 August answers added to it.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Counsel's name or firm, and the date they were instructed. Format: name, firm, date of instruction. |  |
| 2 | The date the reviewed documents are expected back. Format: a date. Not "in a few weeks". |  |
| 3 | Confirmation counsel has been given all three documents. Format: yes or no for each of: the terms of service, the seller Power of Attorney, and the instrument the platform generates. Naming all three matters, because the backlog's clause table covers only the first. |  |
| 4 | Counsel's position on electronic execution of a land instrument. Format: permitted, not permitted, or permitted subject to conditions, with the conditions stated. This decides whether the feature is lawful at all under the Evidence Act 2011 and the Electronic Transactions Act 2023. If land is carved out, the platform must produce a print-and-execute pack instead, which is a build change rather than a wording change. |  |
| 5 | Confirmation of the entity, address and domain to be used throughout. Format: yes, or a correction. EXT-12 supplied these on 6 August and this row stopped being a question. Safebuyrealties International Ltd, RC Number 8483982, Suite 404, 4th Floor, 14 Allen Avenue, Centage Plaza, Ikeja, Lagos, and www.safebuyrealtiesltd.com. They are repeated here because counsel is the party that has to put them into three documents, and because the only remaining risk is that the values above are wrong rather than that they are missing. |  |
| 6 | Counsel's signature on the VAT position already drafted for it. Format: signed, with a name, a role and a date, or the wording counsel signs instead. EXT-10's answer carries a paragraph headed "Recommended counsel position for formal signature" and sets its own condition: no production VAT automation activates until counsel signs it and the CEO, COO and CFO approve the configuration. This is the single thing keeping EXT-10 open. |  |
| 7 | "Commission plus applicable VAT" in the buyer and seller engagement documents. Format: confirmation that the phrase, or counsel's equivalent, appears in each. This is counsel's own condition from the EXT-10 answer, and it is a wording change to instruments rather than a VAT decision, which is why it is asked here and not there. |  |
| 8 | A buyer-facing instrument that carries the buyer's commission. Format: which document it is, and whether it exists yet. EXT-9 makes commission chargeable to the buyer as well as the seller. The Power of Attorney is signed by the seller alone, so it cannot bind a buyer to anything. Either the terms of service carry the buyer's side or a separate buyer engagement letter does, and somebody has to say which. |  |
| 9 | The Power of Attorney clause 5 rewrite, on both counts. Format: the replacement wording, or confirmation that counsel is drafting it and when. Clause 5 currently authorises 10 per cent at source from the seller and says nothing about VAT. EXT-9 says 5 per cent per side. EXT-10 says no VAT comes out of seller proceeds. Both have to appear in the clause that actually authorises the deduction, and the number in it has to match whatever the EXT-9 follow-up in Part B settles. |  |
| 10 | The QR verification destination on the generated instrument. Format: the URL to print. The platform currently defaults to a verify address on safebuyrealties.com, which is the domain EXT-12 says not to print. Management's decision keeps the hold on new Power of Attorney generation "until the templates and QR destination are corrected and tested", so this is the row that lifts the hold. |  |
| 11 | Whether counsel proceeds now or waits for EXT-9. Format: proceed now, or wait. This item used to wait on EXT-9, EXT-10 and EXT-12. EXT-12 has answered in full and EXT-10 has answered on substance, so only EXT-9 is still capable of changing the text counsel would be approving, and only in one place: the commission number in clause 5 and in terms of service section 5(a). Everything else on this list can go to counsel now, and if the whole package waits for that one number the wait buys nothing, because the number sits in two clauses that can be filled last. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Counsel is [name, firm], instructed on [date], expected back [date]. They hold all three

documents: [yes/no]. On electronic execution of a land instrument their position is

[permitted / not permitted / permitted subject to ...]. The entity, address and domain in

row 5 are correct / should read [correction]. The EXT-10 VAT position is signed by [name,

role] on [date], or counsel signs [wording] instead. "Commission plus applicable VAT"

appears in [documents]. The buyer's commission is carried by [document]. Clause 5 is

replaced by [wording]. The QR destination to print is [url]. They [proceed now / wait for

EXT-9].

Records we update when this lands, so you can see where your answer goes: Replacement files in the inputs directory. The EXT-4 row, the EXT-10 row, the E8-S2 entry and the gate G4 note in the outstanding backlog. The clause text and a version stamp in the Power of Attorney service, and the verify address in its configuration. The delivery board and the build checklist.

| SIGN-OFF · EXT-4 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-5

Privacy notice, retention periods and an adopted policy

Owner: Client, board, DPO     |     Closes E8-S1.

Both policies are already with us and both are structurally complete, so this is not a request for documents that do not exist. It is a request for five things they do not contain. The largest is retention: neither document states a period, in days or years, for anything. The published policy says as long as is reasonably necessary, and the internal policy requires a record of processing activities to carry retention periods that it never supplies.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The date the board adopted the internal data protection policy, and the resolution reference. Format: date and resolution reference. The policy is currently headed SUBJECT TO BOARD APPROVAL. Confirm that line comes off in the adopted version. |  |
| 2 | The Data Protection Officer. Format: full name, role, and a contact address. Section 8 creates the role and appoints nobody. Section 8 also makes the DPO the person who advises on impact assessments, so that part of the build cannot be validly signed off without one. |  |
| 3 | The licensed Data Protection Compliance Organisation engaged under section 9. Format: name, licence number, engagement date. If none is engaged yet, write the date procurement starts. This has a lead time and nothing has started. |  |
| 4 | The date business operations commenced. Format: a single date. Section 10.1 sets the initial compliance audit at fifteen months from it. Nobody here has this date and the clock may already be running. |  |
| 5 | Whether erasure means deletion or crypto-shredding where a record must be kept by law. Format: state which, per category if it differs. This decides what the erasure feature actually does to a record it is not allowed to destroy. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

6.   Retention periods. One number per category.

This is the single largest gap. The build treats an unset period as a loud failure rather than a silent default, so a missing number blocks that category and only that category. Give a period and the legal or business reason behind it.

| Category of data | RETENTION PERIOD | REASON, being a law, a regulator or a business need |
| --- | --- | --- |
| KYC identity documents passport, driver's licence, national ID, utility bill |  |  |
| KYC selfie and liveness images biometric, and treated as sensitive |  |  |
| Professional credentials agent and developer licences and certificates |  |  |
| Transaction and payment records note any tax or company-law minimum |  |  |
| Audit and access logs who read which document, and when |  |  |
| Marketing consent records including proof of the consent itself |  |  |
| Cookie and analytics data including anything held by a third-party analytics tool |  |  |
| Account data after closure what survives an account being closed, and for how long |  |  |

Write a period as a number and a unit: 7 years, 90 days, 24 months. "As long as necessary" cannot be encoded, which is why the policies as they stand cannot be implemented. If a category genuinely has no fixed period, write the event that ends it, for example "until the account is closed, then 90 days".

Three more, added on 6 August after EXT-11 and EXT-8 came back

They are numbered on from the six above, so a row number still means one thing across the whole of EXT-5.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 7 | The amended published Privacy Policy. Format: the amended file, or the date it is expected and who is drafting it. EXT-11's ruling: "Where the published Privacy Policy conflicts, it must be amended to match the stricter internal policy and governing law." Today the published policy says "reasonable steps" for cross-border transfer and the internal policy gives a closed list. That is the conflict, and the published document is the one that changes. |  |
| 8 | A copy of the General Application and Implementation Directive, 2025. Format: the file, a link, or the date it will be supplied. EXT-11 names GAID as governing alongside the NDPA and the internal policy. Nobody on this project has opened it, and it already reaches into scope: the internal policy requires a Standard Notice to Address Grievance as a GAID obligation, and nothing in the codebase implements one. E8-S1 is currently scoped against a directive we have not read. |  |
| 9 | Estate Agent and Allied Service Provider added to the category lists in both published documents. Format: the amended wording, or confirmation that counsel is making the change under EXT-4. EXT-8's answer puts Estate Agent in scope for the platform, the terms of service and the privacy policy, and makes Allied Service Provider a controlled fourteenth category covering plumbers, electricians, interior designers and building material sellers. The terms and the privacy policy each name nine professions in prose and neither names Estate Agent. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

The policy effective date is now on record and is not asked for. EXT-11 gives it as the official platform go-live date, which means nothing in either policy is in force today and all of it is in force the moment the platform is.

The cross-border mechanism itself is settled and is not asked for again here. It is an NDPC-approved Cross-Border Data Transfer Instrument or standard contractual clauses, and the executed instrument is chased at EXT-2 row 4, where the region choice that needs it lives.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The board adopted the data protection policy on [date], resolution [reference]. The DPO

is [name, role, contact]. The DPCO engaged is [name], licence [number], engaged [date].

Business operations commenced on [date]. Erasure means [deletion / crypto-shredding]

where a record must be retained by law. Retention periods are in the table above. The

published Privacy Policy is being amended by [name], expected [date]. GAID 2025 is

attached / will be supplied on [date]. Estate Agent and Allied Service Provider are added

to the category lists by [name].

Records we update when this lands, so you can see where your answer goes: Replacement files in the inputs directory, including an amended privacy policy. The EXT-5 row and the E8-S1 entry in the outstanding backlog. A record of processing activities and a data protection impact assessment added to the documentation. The delivery board and the build checklist. GAID 2025 is filed with the inputs when it arrives.

| SIGN-OFF · EXT-5 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-6

Penetration test vendor and window

Owner: Corne Labs     |     Closes E8-S3. Moves gate G5.

This is the only item on this schedule with no upstream dependency. It waits on nothing and could be booked today. What is missing is the booking, not the test.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The vendor, and a named contact there. Format: company name, contact name, email and phone. |  |
| 2 | Confirmation the scope of work names the four areas. Format: yes or no for each of authentication, authorization, payments and document handling, and confirm it explicitly includes the escrow payment path and the KYC document store. |  |
| 3 | Whether the engagement is black, grey or white box. Format: one of the three. If grey or white, say what access the testers are given. |  |
| 4 | The environment to be tested. Format: name the environment. It must not be production with live customer data. |  |
| 5 | The test window. Format: start date and end date. |  |
| 6 | Rules of engagement. Format: attached, or summarised here. Must cover the seeded test data set, any out-of-hours constraint, and who to call when something breaks during the test. |  |
| 7 | The date the report is due. Format: a date. The report must carry findings, severity ratings and reproduction steps. |  |
| 8 | The date the re-test letter is due. Format: a date. The re-test after remediation has to be a separate artifact. Gate G5 reads no high findings outstanding, and only an independent party can attest to that. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The vendor is [company], contact [name, email, phone]. The window is [start] to [end],

against the [environment] environment, [black/grey/white] box. Scope covers

authentication, authorization, payments and document handling, including the escrow

payment path and the KYC document store. Rules of engagement are attached. The report

is due [date] and the re-test letter [date].

Records we update when this lands, so you can see where your answer goes: The EXT-6 row, the E8-S3 entry and the gate G5 note in the outstanding backlog. The delivery board and the build checklist. The report and the re-test letter are filed with the documentation when they arrive.

| SIGN-OFF · EXT-6 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Part B

Answered on 6 August, and what the answers left open. Two items here do need an answer.

EXT-8 to EXT-12 went out on 6 August inside ENG-DR-2026-08-06-01 and all five came back the same day, every response box filled and every one naming a decider. Two of the five closed. Three did not.

This part used to say "already sent, do not answer here". It carried no answer column, on the reasoning that an answer given in two places can differ in two places. That reasoning was right for a question still in flight and is wrong for one that has come back. What is asked for below is not any of the five questions asked again. It is the specific points the answers themselves left unsettled, and the person holding this schedule is now the only one who can settle them.

| Item | State after 6 August | What is still needed | Blocks |
| --- | --- | --- | --- |
| EXT-8 | Answered, not closed | Three contradictions inside the answer. Four smaller gaps stood beside them and were answered on 6 August, so this ask is shorter than it was that morning. Item EXT-8 below | E9-S2 |
| EXT-9 | Answered, not closed | The rate. The structure is settled and the number is not. Item EXT-9 below | E9-S3, and EXT-4 |
| EXT-10 | Answered by Finance, not closed | Counsel's signature on the position drafted for it, and the CEO, COO and CFO approval of the configuration. Asked at EXT-4 rows 6 and 7, because it is counsel's work | E9-S3, gate G4 |
| EXT-11 | Closed | Nothing. It converted into an executed transfer instrument at EXT-2 row 4, an amended privacy policy and a copy of GAID 2025 at EXT-5 rows 7 and 8 | Released the region half of D4 |
| EXT-12 | Closed | Nothing. It converted into ID Standard Version 2, due 13 August 2026, and the instrument corrections at EXT-4 rows 5 and 10 | Released EXT-3 row 8 |

EXT-8

Three contradictions inside an answer that mostly worked

Owner: Digital Records, COO     |     Closes the identifier half of E9-S2. Answered 6 August 2026 by Adebiyi Emmanuel Babatope, Chief Operating Officer, with Digital Records.

This is a short note, not a document. Three sentences would close most of it. Four of the five EXT-8 questions came back settled: the fourteen professional categories with Estate Agent in scope, both case identifier formats, the move from SBR-SRV-BUY to SBR-SRV-TYPE, and the register split by identifier family. Four smaller gaps stood on this page on the morning of 6 August and were answered that afternoon; they are recorded under "Answered 6 August, not asked again" below so that nobody answers them twice. None of that is reopened here and none of it is asked again. What follows is the part that cannot be built as written, because the document says two different things in two places and engineering cannot pick one.

The three that block

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | SUR or SVR, for Surveyor as a record-type segment. Format: one sentence naming the segment value for Surveyor, and confirmation that Surulere keeps SUR in the location position. Question 5's answer says "Use SVR". Three other places in the same document say SUR is retained: question 5's own second sentence, the EXT-12 answer, and the collation sheet's EXT-8.5 row. One says change it, three say keep it. |  |
| 2 | Whether UUID really replaces NNN in the approved formats. Format: one sentence. Either UUID replaces NNN in all of them, in which case those formats need reprinting, or the printed formats stand and UUID applies to something narrower that has to be named. The scoping box and the EXT-12 answer both say UUID replaces the NNN at the end of the identifiers. Four identifier formats approved on the same pages all end in -NNN, and the approval of SBR-CASE-DD on the afternoon of 6 August makes it five. Neither corresponding collation row mentions UUID. This is not a detail: the stated reason is to ensure there is no collision, and NNN is not a random number. It is a per-prefix, per-day counter held in the database, so it cannot collide. If the concern was collision it is already handled. If the concern is something else, we should be told what, because the two answers lead to different builds. |  |
| 3 | The SBR-ALD-LOCYYXX-NNN format. Format: the format written the way the other four are written, with separators, and one line saying what XX stands for. Allied Service Provider is introduced as the fourteenth category and its identifier is printed without separators, and XX is never defined anywhere in the document. |  |

And one instruction rather than a question

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 4 | Who runs the production-impact query, and when. Format: a name and a date, or grant the access. "Run the production-impact query before remediation" came back addressed to us. Nobody on this side has production database access, which is stated in the escalation the instruction is answering. The query itself is written and ready. |  |

Answered 6 August, not asked again

Do not answer any of these four. They stood on this page in the morning. Three were answered directly that afternoon and the fourth follows from one of the three, so none of them is a question any more. They are kept here because a schedule that quietly drops an item cannot show that it was ever settled.

A building material seller is coded ALD, not SUP. That was the one real collision in the fourteen-category list. SUP Material Supplier stays in the list and now wants a description that does not read as the same business, which is a wording point for ID Standard Version 2 rather than a question for this note.

The TYPE list is BUY, SEL, DD, PRO and PRT, and no others for now. A validator can reject a sixth value, which is exactly what it could not do while the list was introduced with the word "including". The words "for now" are taken at face value: the five live somewhere they can be extended without a schema change.

SBR-CASE-DD is approved as a third case type. The identifiers this platform has already issued under it are valid rather than awaiting a disposition, and no remediation follows from it. It is the one answer of the three with a retrospective effect, and the effect is that nothing has to be undone. It also makes row 2 above slightly larger rather than smaller, because a third approved case format ends in -NNN.

The fourth gap goes with the first. The source row is headed "the three uncoded trades" and names four, and the fourth is the building material seller. It is in scope, because it has just been given a code.

These three answers carry no name and no role, which every other answer recorded against EXT-8 does. That is not a fourth question and it does not hold anything up, but a decision without a person on it is not a decision this record can cite later. One line closes it.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 5 | A name and a role against the three answers of 6 August. Format: one name and one role covering all three. They were relayed rather than returned in a document, so there is no file to cite and nobody named on them. This record has already objected once, at EXT-11, to an answer attributed to a department rather than to a person, on the ground that a department cannot approve anything, and the same standard applies to answers this project is pleased to receive. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Surveyor as a record-type segment is [SUR / SVR] and Surulere keeps SUR in the location

segment: [yes/no]. UUID replaces NNN in all the approved formats / applies only to

[scope]. The ALD identifier format is [format], where XX means [meaning]. The

production-impact query will be run by [name] on [date]. The building material seller,

TYPE list and SBR-CASE-DD answers of 6 August were given by [name], role [role].

Records we update when this lands, so you can see where your answer goes: The EXT-8 entry and the E9-S2 criteria in the outstanding backlog. The answer section in the escalation record. The delivery board and the build checklist. Nothing is encoded before ID Standard Version 2 is issued, which the EXT-12 answer sets for 13 August 2026.

| SIGN-OFF · EXT-8 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

EXT-9

The structure is settled and the number is not

Owner: Finance     |     Closes the commission half of E9-S3, and rows 8 and 9 of EXT-4. Answered 6 August 2026 by Finance.

Two of the three questions closed and are not reopened. Commission is two-sided, charged to both parties. The buyer's share is collected from the buyer and must not be withheld from the seller's proceeds. Both are clear and both are implementable.

The rate is given twice in the same document, at two different numbers. On a NGN 50,000,000 sale that is NGN 2,500,000 per side against NGN 5,000,000 per side. It is not a rounding difference and it is not something engineering can pick.

| Where in the document | Question 1 | Question 3 |
| --- | --- | --- |
| Response box | "5% to the seller and 5% to the buyer" | "5% is the standard rate for each party" |
| Collation sheet, same questions | "Two-sided: 10% seller and 10% buyer" | "10% standard; editable by authorised user" |

What the signed instrument says, offered so this can be confirmed in one line rather than re-derived. Clause 5 of the seller Power of Attorney authorises the donee to deduct from source 10% brokerage and commission. 5 plus 5 comes to exactly that 10 per cent. 10 plus 10 comes to twice it. That is an observation about arithmetic, not us choosing the rate.

Two things to note about it. The clause authorises deduction from the seller, so even at 5 plus 5 the buyer's half has no authority in that instrument and needs a buyer-facing one, which is EXT-4 row 8. And terms of service section 5(a) promises a minimum 5 per cent from each side, which the response box matches and the collation sheet does not.

What the platform does today, so the size of the change is visible either way: one rate is set at 5 per cent in the escrow constants and applied once, to the seller side only. A buyer-side charge does not exist yet at any rate.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The rate per side. Format: one number, and confirmation it is per side rather than combined. |  |
| 2 | Who "authorised users" means. Format: the role or roles, and whether a second approval is required. Question 3 says the application must allow authorised users to edit the commission rate for an approved transaction-specific variation. A per-transaction rate override moves money, so it ships behind a flag that is off until Finance, Legal and technical sign-off, and the flag is named in the pull request that adds it. |  |
| 3 | Whether a variation is capped. Format: a floor and a ceiling, or "no cap". Without one, an editable rate is an editable rate all the way to zero. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Commission is [number] per cent per side, charged to both the buyer and the seller.

Authorised users for a transaction-specific variation are [roles], and a variation does /

does not require a second approval. A varied rate must stay between [floor] and [ceiling]

per cent, or: no cap.

Records we update when this lands, so you can see where your answer goes: The EXT-9 entry and the E9-S3 entry in the outstanding backlog. The answer section in the escalation record. Section 4 and Appendix C of the financial governance specification. The delivery board and the build checklist. The rate itself lands in the escrow constants when E9-S3 is built, not before.

| SIGN-OFF · EXT-9 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

One more thing about the returned copy, which is not a question

The completed copy of ENG-DR-2026-08-06-01 differs from the copy that was dispatched in six places, and four of those changes rewrote the question text rather than the answer boxes. All four changed a quotation of Power of Attorney clause 5 from 10 per cent to 5 per cent. The signed instrument says 10 per cent.

This is recorded rather than asked about, because it needs no decision. The copy we sent was accurate. One consequence does matter for the rate question above: the edited preamble now reads that 5 plus 5 is the Power of Attorney's 5% at source, which does not add up in either direction and cannot be used to settle anything. The dispatched wording is the one to read.

The dispatched cover invited exactly this: "If you disagree with a fact stated here, say so in the box." Saying it in the box leaves both readings on the record. Editing the question leaves only one, and it is the one the instrument does not support.

Part C

Decision records. Two of these ratify behaviour that is already live in production.

ADR-0001, MVP scope envelope, decision D1

Accepted 2 August 2026. Nothing is required from you. On-platform property purchase is in the MVP, and wave 4 is what that answer released. It is listed so this schedule is a complete list rather than a list of problems.

ADR-0002, escrow fund holding model, decision D2

Accepted 5 August 2026. The decision itself needs nothing further. One thing attached to it is still outstanding: the section 14.2 approval to activate payments in production, which is a separate permission from the approval to build. It is asked for once, in row 7 of EXT-1, rather than twice.

ADR-0003

Fail startup rather than silently mock payments in production

Owner: Product, client     |     Relates to E2-S4. Status in the repository: Proposed.

This is a ratification, not a decision. E2-S4 shipped some time ago and the behaviour described in this record is live: a production deploy with no payment credential refuses to start, rather than recording every seller as paid against a mock transfer reference. The decision record still says Proposed.

What it costs to leave it as it is: the repository's own register says Proposed about behaviour running in production, so a reader cannot tell what was decided from what was merely suggested, and a future change has no recorded baseline to depart from.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Do you accept ADR-0003 as written? Format: accepted, or not accepted. If not accepted, use row 2. |  |
| 2 | If not accepted, what should happen instead? Format: describe the behaviour you want when a production deploy has no payment credential. Write "not applicable" if you accepted it. |  |
| 3 | Confirm you understand the trade-off the record names. Format: yes or no. The trade-off is that a missing or rotated-away payment environment variable takes the API down. That is deliberate and correct for a money path, and it is the sort of thing to agree to in advance rather than discover during an incident. |  |
| 4 | The date the decision takes effect. Format: a date. It may be backdated to when E2-S4 shipped, if you prefer the record to match reality. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

Records we update when this lands, so you can see where your answer goes: The status line of ADR-0003, from Proposed to Accepted, with your name and date. The delivery board and the build checklist.

| SIGN-OFF · ADR-0003 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

ADR-0004

Private documents move behind authorization, decision D4

Owner: Product, client, security     |     Relates to E3-S1, E3-S2, E3-S3 and gate G3. Status in the repository: Proposed.

Also a ratification. E3-S1 shipped across several pull requests. The unauthenticated static mount is gone, private files are served only through an authorization-checked path, and a probe suite tests it. The decision record still says Proposed.

Two consequences in it are still forward-looking rather than done, and those are the parts worth confirming knowingly.

Production requires S3-compatible storage with public reads denied at the bucket policy, and the application refuses to start on a serverless platform with the local driver. That is another deliberate fail-closed posture, and it is what makes EXT-2 a blocker rather than a nice-to-have.

A migration pass must copy recoverable objects and report the keys it cannot find, rather than failing silently. If files were uploaded to a temporary directory on a serverless deploy, some are already unrecoverable. Somebody outside engineering should decide what happens to the ones that cannot be found.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Do you accept ADR-0004 as written? Format: accepted, or not accepted. If not accepted, say what instead. |  |
| 2 | Confirm you understand the production requirement. Format: yes or no. Production will refuse to start without S3-compatible storage with public reads denied. |  |
| 3 | What should happen to objects the migration pass cannot find? Format: choose one and name who does it. For example: notify the uploading user and ask them to re-upload; write them off with a recorded list; hold the migration until a backup is checked. |  |
| 4 | The date the decision takes effect. Format: a date. It may be backdated to when E3-S1 shipped. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

The region sub-decision inside ADR-0004 moved on 6 August and is now takeable. It used to wait on EXT-11, and EXT-11 came back that day and closed. Takeable is not taken. Somebody still has to choose Nigerian or non-Nigerian, and the choice is asked for at EXT-2 rows 3 and 4 rather than a second time here. What changed is that answering it no longer depends on anybody else.

Records we update when this lands, so you can see where your answer goes: The status line of ADR-0004, from Proposed to Accepted, with your name and date. The D4 row in the outstanding backlog. The delivery board and the build checklist.

| SIGN-OFF · ADR-0004 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

ADR-0005, quality ratchet, decision D5

Deliberately excluded from this schedule at the requester's instruction, 6 August 2026. It is recorded here so its absence reads as a decision rather than an oversight. It remains Proposed and D5 remains open. Nothing is asked of you on it.

Part D

One open decision with no record behind it. It is not blocking anything.

D3

KYC: manual review, or a provider

Owner: Client, product     |     Relates to E4-S2.

Included because it is the only open item in the decision register with no architecture decision record behind it, and a schedule that claims to cover the register would otherwise have a hole in it.

It is not blocking anything. E4-S2 shipped on manual review, and the gate reads one field through one registry, so a provider would change who writes the KYC status rather than who reads it. Answering "manual for now" costs nothing and closes the row.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Manual review, or a provider, for the MVP? Format: manual, or provider. |  |
| 2 | If a provider, which one? Format: name the provider, or write "not applicable". |  |
| 3 | Who decided, and on what date? Format: full name, role, date. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

Records we update when this lands, so you can see where your answer goes: The D3 row and the E4-S2 entry in the outstanding backlog. A new decision record, if a provider is chosen. The delivery board and the build checklist.

| SIGN-OFF · D3 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Collation sheet

For whoever gathers the responses. One line each, so nothing is lost in a thread.

| Item | Answered by | Date | Rows still outstanding on this item |
| --- | --- | --- | --- |
| EXT-1 |  |  |  |
| EXT-2 |  |  |  |
| EXT-3 |  |  |  |
| EXT-4 |  |  |  |
| EXT-5 |  |  |  |
| EXT-6 |  |  |  |
| EXT-8 |  |  |  |
| EXT-9 |  |  |  |
| ADR-0003 |  |  |  |
| ADR-0004 |  |  |  |
| D3 |  |  |  |

The EXT-8 and EXT-9 rows are for the follow-up asked in Part B. They are not for the answers given on 6 August, which are already recorded.

Return the completed pages to Abie Olaluwe at oolaluwe@gmail.com. A scan, a photograph of the annotated pages, or the answers typed into a reply all work equally well. What matters is that every answer names its item and its row number, because each one is written into a different record and releases a different piece of work.

Response requested by close of business today, 2026-08-06. That deadline is for what can be answered today, and it is not a request for any decision to be rushed. Partial returns land immediately: one answered item releases its story whether or not the rest of the schedule is complete. Anything that cannot be settled today is answered under rule 1 rather than left blank, with the word pending and the date it is expected, which is itself a usable answer because the work behind it can then be planned against a date instead of against silence.

An item left open is recorded as open, and the work behind it stays where it is. What the record cannot do is carry an answer nobody gave, so a blank stays a blank until somebody fills it.