SafeBuy Realties Limited

CLOSURE SCHEDULE

ENG-CS-2026-08-06-01

Everything the platform is waiting on from outside engineering, what each item has to contain before it can be closed, and the piece of work it releases when it arrives. Eleven items, each with a table to fill in.

| Issued | 6 August 2026 |
| --- | --- |
| Raised by | Engineering, SafeBuy Realties platform |
| Reply to | Abie Olaluwe · oolaluwe@gmail.com |
| Response requested by | Close of business today, 2026-08-06 |
| Distribution | Client · Finance · Legal · Management · Counsel · Product · Corne Labs |
| Revised | 6 August 2026, before dispatch, after the answers to ENG-DR-2026-08-06-01 came back the same day. Two of those five answers closed. Three did not, and the three that did not are now items on this schedule. Nine items became eleven. Revised a third time the same afternoon, still before dispatch: three of the four smaller gaps listed under EXT-8 were answered, and the fourth follows from one of the three, so item EXT-8 asks for three sentences and one instruction rather than for those and five more things. The count of items is unchanged at eleven and EXT-8 is still open, on exactly the three contradictions it was open on that morning. The answers are recorded inside the item rather than deleted from it. |
| This document | Frozen at dispatch, not at drafting. Once it has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh. |

What this is, and what it is not

This asks no new question. ENG-DR-2026-08-06-01 went out on 6 August and asks five questions the team cannot answer for itself. This document asks nothing new. It is a schedule of what has to arrive, in what form, and from whom, for each item already open, so one reader can see the whole outstanding list at once rather than discovering it one blocked story at a time.

Part B is the one place that reads like a new question and is not. Two of those five decision requests came back on 6 August with answers that contradict themselves, in the same document, on the same pages. Part B asks which of the two readings is meant. That is the same question already asked, returned unresolved, not a further one.

Partial answers land immediately. One completed table unblocks its story whether or not the rest of the schedule is done. Nothing here waits for everything else here.

How to complete this document

Read this page once and the rest of the document needs no explanation.

Which parts you write in

Every place you are asked to write is shaded pale cream and sits in a column headed WRITE YOUR ANSWER HERE, or in a sign-off box at the foot of the item. Nothing else in this document is for you to change. Grey headings and grey italic text are ours: they explain, they are not questions.

| What you see | What it means | Do you write in it? |
| --- | --- | --- |
| Pale cream cell, in the third column | The answer to the numbered row on its left | Yes |
| Pale cream cell, in a SIGN-OFF box | Who answered, their role, and the date | Yes |
| Grey shaded header row | The name of a column or a box | No |
| Grey italic text under a row | The exact format that row's answer has to take | No |
| OPTIONAL suggested wording box | A draft reply, if you would rather write prose than fill a table | Only if you use it |
| Pink box with red text | A warning that a row must never contain a secret value | No |

Five rules that remove every ambiguity

Never leave a row blank. A blank cannot be told apart from a row nobody read. If a row does not apply, write "not applicable" and one line saying why. If the answer is not available today, write "pending" and the date you expect to have it.

Never write a secret value. No API key, password, secret or access token goes in this document, in any row, in any circumstance. Rows about credentials ask who received them, on what date, and through which channel. That is the whole answer we need.

Dates in full. Write 12 August 2026 or 12/08/2026. Not "next week", not "soon", not "Q3". A date goes into a record that other dates are calculated from.

Name people, not departments. "Finance" cannot approve anything. A named person in a named role can. Every sign-off box asks for a name and a role for that reason.

If a row is wrong, say so in the row. If we have misunderstood something, write the correction in the answer column. A corrected row is more useful to us than a compliant one.

A worked example, so the format is not in doubt

This is what a completed row looks like. The values are invented.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. | Zenith Bank, SafeBuy Realties Client Account, 1234567890 |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. | Pending. The mandate is with the bank for signature, expected 14 August 2026. |

Row 3 is as useful to us as row 2. It tells us the item is moving, who has it, and when to expect it, which is exactly what a blank cell fails to tell us.

How to return it

Fill it on screen and email the file back, or print it, write on it, and send a scan or a photograph of the pages you completed. Answering in an email works too, as long as each answer names its item and row number, because each one is written into a different record and releases a different piece of work. Send it to Abie Olaluwe at oolaluwe@gmail.com.

The eleven items, and what each one releases

| Item | Subject | What it releases | Page |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | Seller payouts, the escrow sub-ledger, gates G2 and G6 | Part A |
| EXT-2 | Object storage bucket, credentials and region | Durable document storage, and the migration behind it, gate G3 | Part A |
| EXT-3 | Transactional email domain and authentication | Email delivery | Part A |
| EXT-4 | Counsel-approved instruments and terms | Legal review, gate G4, and the outstanding half of EXT-10 | Part A |
| EXT-5 | Privacy notice, retention periods and an adopted policy | NDPR consent, retention and erasure | Part A |
| EXT-6 | Penetration test vendor and window | Security review, gate G5 | Part A |
| EXT-8 | Three contradictions inside the identifier answer | The identifier half of E9-S2 | Part B |
| EXT-9 | The commission rate. The structure is settled, the number is not | E9-S3's commission half, and two points of EXT-4 | Part B |
| ADR-0003 | Fail startup rather than silently mock payments | Ratifies behaviour already live in production | Part C |
| ADR-0004 | Private documents behind authorization | Ratifies behaviour already live, and decision D4 | Part C |
| D3 | KYC: manual review, or a provider | Nothing today. Recorded so the register is complete | Part D |

EXT-8 and EXT-9 joined this schedule on 6 August, after they were answered. That is not a contradiction. Both were answered the same day inside ENG-DR-2026-08-06-01, and both answers left a point unsettled that the answer itself created. An item that has been answered and is still open is exactly what this schedule is for. EXT-10 is answered and half-open too, and it is chased at EXT-4 rather than given a row of its own, because what it now waits on is counsel's signature. EXT-11 and EXT-12 are closed.

This copy

Counsel. One of the eleven items on this schedule, and nothing else is being asked of you.

Reference ENG-CS-2026-08-06-01, counsel copy. This is a split of that document rather than a new one, so the reference does not change and neither does the freeze on it. Once a copy has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh.

The schedule has been split by owner so that nobody has to read past what they are named on. Pages 1 to 3 are the same in every copy. Everything after this page is the part of the full schedule that names counsel, in the same order and the same wording as the full document. Nothing has been rewritten for this copy.

The table of eleven items on page 3 lists the whole schedule, because page 3 is the same in every copy. Anything on it that is not in the table below sits in somebody else's copy and needs nothing from you.

What is in this copy

| Item | Subject | Who else is named on it | Where it is |
| --- | --- | --- | --- |
| EXT-4 | Counsel-approved instruments and terms | The client, answering together with you. | Part A |

Where a second party is named on an item, that item takes one agreed answer and not one answer from each copy. The response block is printed in both copies so that either of you can be the one who writes in it, and the collation sheet at the back is where it gets recorded.

Part A

Six external inputs. None has had a first response.

EXT-4

Counsel-approved instruments and terms

Owner: Client, counsel     |     Closes E8-S2, and the outstanding half of EXT-10. Moves gate G4, on two counsel signatures rather than one.

Why this is blocking, and it is three documents rather than two. The terms of service in the repository stop at section 10 and end mid-topic on intellectual property. Nine clause families are absent, including every escrow term and any limitation of liability, from the contract of a platform that holds client money. The seller Power of Attorney is dated 2017 in its body, has a witness block with no attestation clause above it, and carries no stamping, registration or Governor's consent clause. The third document is the instrument the platform generates itself, and counsel has never seen it.

The clause-by-clause requirement is carried in full in the outstanding backlog, because that table is the instruction to counsel. Two existing clauses also need correcting: section 10 vests site content in the Founder, an individual rather than the company, and section 5(a) promises a minimum 5% from each side, which EXT-9's answer has to be reconciled against.

This item grew on 6 August, and clause 5 of the Power of Attorney is why. That clause authorises deducting 10% at source, which is what EXT-9 and EXT-10 were asked about. Both were answered that day and both answers land on this one clause. EXT-10 rules that no VAT may be withheld from seller proceeds, which clause 5 is silent on and must now say. EXT-9 rules 5 per cent from each side, which is not what clause 5 says: the signed instrument authorises 10 per cent, and it authorises it from the seller alone. A buyer-side charge has no home in a seller-signed instrument at all, so it needs a buyer-facing one. That is this item, and it is the largest single thing the 6 August answers added to it.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | Counsel's name or firm, and the date they were instructed. Format: name, firm, date of instruction. |  |
| 2 | The date the reviewed documents are expected back. Format: a date. Not "in a few weeks". |  |
| 3 | Confirmation counsel has been given all three documents. Format: yes or no for each of: the terms of service, the seller Power of Attorney, and the instrument the platform generates. Naming all three matters, because the backlog's clause table covers only the first. |  |
| 4 | Counsel's position on electronic execution of a land instrument. Format: permitted, not permitted, or permitted subject to conditions, with the conditions stated. This decides whether the feature is lawful at all under the Evidence Act 2011 and the Electronic Transactions Act 2023. If land is carved out, the platform must produce a print-and-execute pack instead, which is a build change rather than a wording change. |  |
| 5 | Confirmation of the entity, address and domain to be used throughout. Format: yes, or a correction. EXT-12 supplied these on 6 August and this row stopped being a question. Safebuyrealties International Ltd, RC Number 8483982, Suite 404, 4th Floor, 14 Allen Avenue, Centage Plaza, Ikeja, Lagos, and www.safebuyrealtiesltd.com. They are repeated here because counsel is the party that has to put them into three documents, and because the only remaining risk is that the values above are wrong rather than that they are missing. |  |
| 6 | Counsel's signature on the VAT position already drafted for it. Format: signed, with a name, a role and a date, or the wording counsel signs instead. EXT-10's answer carries a paragraph headed "Recommended counsel position for formal signature" and sets its own condition: no production VAT automation activates until counsel signs it and the CEO, COO and CFO approve the configuration. This is the single thing keeping EXT-10 open. |  |
| 7 | "Commission plus applicable VAT" in the buyer and seller engagement documents. Format: confirmation that the phrase, or counsel's equivalent, appears in each. This is counsel's own condition from the EXT-10 answer, and it is a wording change to instruments rather than a VAT decision, which is why it is asked here and not there. |  |
| 8 | A buyer-facing instrument that carries the buyer's commission. Format: which document it is, and whether it exists yet. EXT-9 makes commission chargeable to the buyer as well as the seller. The Power of Attorney is signed by the seller alone, so it cannot bind a buyer to anything. Either the terms of service carry the buyer's side or a separate buyer engagement letter does, and somebody has to say which. |  |
| 9 | The Power of Attorney clause 5 rewrite, on both counts. Format: the replacement wording, or confirmation that counsel is drafting it and when. Clause 5 currently authorises 10 per cent at source from the seller and says nothing about VAT. EXT-9 says 5 per cent per side. EXT-10 says no VAT comes out of seller proceeds. Both have to appear in the clause that actually authorises the deduction, and the number in it has to match whatever the EXT-9 follow-up in Part B settles. |  |
| 10 | The QR verification destination on the generated instrument. Format: the URL to print. The platform currently defaults to a verify address on safebuyrealties.com, which is the domain EXT-12 says not to print. Management's decision keeps the hold on new Power of Attorney generation "until the templates and QR destination are corrected and tested", so this is the row that lifts the hold. |  |
| 11 | Whether counsel proceeds now or waits for EXT-9. Format: proceed now, or wait. This item used to wait on EXT-9, EXT-10 and EXT-12. EXT-12 has answered in full and EXT-10 has answered on substance, so only EXT-9 is still capable of changing the text counsel would be approving, and only in one place: the commission number in clause 5 and in terms of service section 5(a). Everything else on this list can go to counsel now, and if the whole package waits for that one number the wait buys nothing, because the number sits in two clauses that can be filled last. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

Counsel is [name, firm], instructed on [date], expected back [date]. They hold all three

documents: [yes/no]. On electronic execution of a land instrument their position is

[permitted / not permitted / permitted subject to ...]. The entity, address and domain in

row 5 are correct / should read [correction]. The EXT-10 VAT position is signed by [name,

role] on [date], or counsel signs [wording] instead. "Commission plus applicable VAT"

appears in [documents]. The buyer's commission is carried by [document]. Clause 5 is

replaced by [wording]. The QR destination to print is [url]. They [proceed now / wait for

EXT-9].

Records we update when this lands, so you can see where your answer goes: Replacement files in the inputs directory. The EXT-4 row, the EXT-10 row, the E8-S2 entry and the gate G4 note in the outstanding backlog. The clause text and a version stamp in the Power of Attorney service, and the verify address in its configuration. The delivery board and the build checklist.

| SIGN-OFF · EXT-4 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Part B

Answered on 6 August. Nothing in this part is asked of you. It is here because items elsewhere in your copy point at it.

EXT-8 to EXT-12 went out on 6 August inside ENG-DR-2026-08-06-01 and all five came back the same day, every response box filled and every one naming a decider. Two of the five closed. Three did not.

| Item | State after 6 August | What is still needed | Blocks |
| --- | --- | --- | --- |
| EXT-8 | Answered, not closed | Three contradictions inside the answer. Four smaller gaps stood beside them and were answered on 6 August, so this ask is shorter than it was that morning. Item EXT-8 below | E9-S2 |
| EXT-9 | Answered, not closed | The rate. The structure is settled and the number is not. Item EXT-9 below | E9-S3, and EXT-4 |
| EXT-10 | Answered by Finance, not closed | Counsel's signature on the position drafted for it, and the CEO, COO and CFO approval of the configuration. Asked at EXT-4 rows 6 and 7, because it is counsel's work | E9-S3, gate G4 |
| EXT-11 | Closed | Nothing. It converted into an executed transfer instrument at EXT-2 row 4, an amended privacy policy and a copy of GAID 2025 at EXT-5 rows 7 and 8 | Released the region half of D4 |
| EXT-12 | Closed | Nothing. It converted into ID Standard Version 2, due 13 August 2026, and the instrument corrections at EXT-4 rows 5 and 10 | Released EXT-3 row 8 |

Collation sheet

For whoever gathers the responses. One line each, so nothing is lost in a thread.

| Item | Answered by | Date | Rows still outstanding on this item |
| --- | --- | --- | --- |
| EXT-4 |  |  |  |

The EXT-8 and EXT-9 rows are for the follow-up asked in Part B. They are not for the answers given on 6 August, which are already recorded.

Return the completed pages to Abie Olaluwe at oolaluwe@gmail.com. A scan, a photograph of the annotated pages, or the answers typed into a reply all work equally well. What matters is that every answer names its item and its row number, because each one is written into a different record and releases a different piece of work.

Response requested by close of business today, 2026-08-06. That deadline is for what can be answered today, and it is not a request for any decision to be rushed. Partial returns land immediately: one answered item releases its story whether or not the rest of the schedule is complete. Anything that cannot be settled today is answered under rule 1 rather than left blank, with the word pending and the date it is expected, which is itself a usable answer because the work behind it can then be planned against a date instead of against silence.

An item left open is recorded as open, and the work behind it stays where it is. What the record cannot do is carry an answer nobody gave, so a blank stays a blank until somebody fills it.