SafeBuy Realties Limited

CLOSURE SCHEDULE

ENG-CS-2026-08-06-01

Everything the platform is waiting on from outside engineering, what each item has to contain before it can be closed, and the piece of work it releases when it arrives. Eleven items, each with a table to fill in.

| Issued | 6 August 2026 |
| --- | --- |
| Raised by | Engineering, SafeBuy Realties platform |
| Reply to | Abie Olaluwe · oolaluwe@gmail.com |
| Response requested by | Close of business today, 2026-08-06 |
| Distribution | Client · Finance · Legal · Management · Counsel · Product · Corne Labs |
| Revised | 6 August 2026, before dispatch, after the answers to ENG-DR-2026-08-06-01 came back the same day. Two of those five answers closed. Three did not, and the three that did not are now items on this schedule. Nine items became eleven. Revised a third time the same afternoon, still before dispatch: three of the four smaller gaps listed under EXT-8 were answered, and the fourth follows from one of the three, so item EXT-8 asks for three sentences and one instruction rather than for those and five more things. The count of items is unchanged at eleven and EXT-8 is still open, on exactly the three contradictions it was open on that morning. The answers are recorded inside the item rather than deleted from it. |
| This document | Frozen at dispatch, not at drafting. Once it has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh. |

What this is, and what it is not

This asks no new question. ENG-DR-2026-08-06-01 went out on 6 August and asks five questions the team cannot answer for itself. This document asks nothing new. It is a schedule of what has to arrive, in what form, and from whom, for each item already open, so one reader can see the whole outstanding list at once rather than discovering it one blocked story at a time.

Part B is the one place that reads like a new question and is not. Two of those five decision requests came back on 6 August with answers that contradict themselves, in the same document, on the same pages. Part B asks which of the two readings is meant. That is the same question already asked, returned unresolved, not a further one.

Partial answers land immediately. One completed table unblocks its story whether or not the rest of the schedule is done. Nothing here waits for everything else here.

How to complete this document

Read this page once and the rest of the document needs no explanation.

Which parts you write in

Every place you are asked to write is shaded pale cream and sits in a column headed WRITE YOUR ANSWER HERE, or in a sign-off box at the foot of the item. Nothing else in this document is for you to change. Grey headings and grey italic text are ours: they explain, they are not questions.

| What you see | What it means | Do you write in it? |
| --- | --- | --- |
| Pale cream cell, in the third column | The answer to the numbered row on its left | Yes |
| Pale cream cell, in a SIGN-OFF box | Who answered, their role, and the date | Yes |
| Grey shaded header row | The name of a column or a box | No |
| Grey italic text under a row | The exact format that row's answer has to take | No |
| OPTIONAL suggested wording box | A draft reply, if you would rather write prose than fill a table | Only if you use it |
| Pink box with red text | A warning that a row must never contain a secret value | No |

Five rules that remove every ambiguity

Never leave a row blank. A blank cannot be told apart from a row nobody read. If a row does not apply, write "not applicable" and one line saying why. If the answer is not available today, write "pending" and the date you expect to have it.

Never write a secret value. No API key, password, secret or access token goes in this document, in any row, in any circumstance. Rows about credentials ask who received them, on what date, and through which channel. That is the whole answer we need.

Dates in full. Write 12 August 2026 or 12/08/2026. Not "next week", not "soon", not "Q3". A date goes into a record that other dates are calculated from.

Name people, not departments. "Finance" cannot approve anything. A named person in a named role can. Every sign-off box asks for a name and a role for that reason.

If a row is wrong, say so in the row. If we have misunderstood something, write the correction in the answer column. A corrected row is more useful to us than a compliant one.

A worked example, so the format is not in doubt

This is what a completed row looks like. The values are invented.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 2 | The bank, account name and account number of the client-funds account. Format: bank name, account name as it appears on the mandate, and the 10-digit NUBAN. | Zenith Bank, SafeBuy Realties Client Account, 1234567890 |
| 3 | The mandate that ring-fences that account from operating funds. Format: date and reference of the mandate, or write "attached" and enclose it. | Pending. The mandate is with the bank for signature, expected 14 August 2026. |

Row 3 is as useful to us as row 2. It tells us the item is moving, who has it, and when to expect it, which is exactly what a blank cell fails to tell us.

How to return it

Fill it on screen and email the file back, or print it, write on it, and send a scan or a photograph of the pages you completed. Answering in an email works too, as long as each answer names its item and row number, because each one is written into a different record and releases a different piece of work. Send it to Abie Olaluwe at oolaluwe@gmail.com.

The eleven items, and what each one releases

| Item | Subject | What it releases | Page |
| --- | --- | --- | --- |
| EXT-1 | Live payment credentials and a client-funds account | Seller payouts, the escrow sub-ledger, gates G2 and G6 | Part A |
| EXT-2 | Object storage bucket, credentials and region | Durable document storage, and the migration behind it, gate G3 | Part A |
| EXT-3 | Transactional email domain and authentication | Email delivery | Part A |
| EXT-4 | Counsel-approved instruments and terms | Legal review, gate G4, and the outstanding half of EXT-10 | Part A |
| EXT-5 | Privacy notice, retention periods and an adopted policy | NDPR consent, retention and erasure | Part A |
| EXT-6 | Penetration test vendor and window | Security review, gate G5 | Part A |
| EXT-8 | Three contradictions inside the identifier answer | The identifier half of E9-S2 | Part B |
| EXT-9 | The commission rate. The structure is settled, the number is not | E9-S3's commission half, and two points of EXT-4 | Part B |
| ADR-0003 | Fail startup rather than silently mock payments | Ratifies behaviour already live in production | Part C |
| ADR-0004 | Private documents behind authorization | Ratifies behaviour already live, and decision D4 | Part C |
| D3 | KYC: manual review, or a provider | Nothing today. Recorded so the register is complete | Part D |

EXT-8 and EXT-9 joined this schedule on 6 August, after they were answered. That is not a contradiction. Both were answered the same day inside ENG-DR-2026-08-06-01, and both answers left a point unsettled that the answer itself created. An item that has been answered and is still open is exactly what this schedule is for. EXT-10 is answered and half-open too, and it is chased at EXT-4 rather than given a row of its own, because what it now waits on is counsel's signature. EXT-11 and EXT-12 are closed.

This copy

Data protection officer. One of the eleven items on this schedule, and nothing else is being asked of you.

Reference ENG-CS-2026-08-06-01, data protection officer copy. This is a split of that document rather than a new one, so the reference does not change and neither does the freeze on it. Once a copy has gone out it is never revised in place, and a change becomes ENG-CS-2026-08-06-02, authored fresh.

The schedule has been split by owner so that nobody has to read past what they are named on. Pages 1 to 3 are the same in every copy. Everything after this page is the part of the full schedule that names the data protection officer, in the same order and the same wording as the full document. Nothing has been rewritten for this copy.

The table of eleven items on page 3 lists the whole schedule, because page 3 is the same in every copy. Anything on it that is not in the table below sits in somebody else's copy and needs nothing from you.

What is in this copy

| Item | Subject | Who else is named on it | Where it is |
| --- | --- | --- | --- |
| EXT-5 | Privacy notice, retention periods and an adopted policy | The client and the board, answering together with you. | Part A |

Where a second party is named on an item, that item takes one agreed answer and not one answer from each copy. The response block is printed in both copies so that either of you can be the one who writes in it, and the collation sheet at the back is where it gets recorded.

Part A

Six external inputs. None has had a first response.

EXT-5

Privacy notice, retention periods and an adopted policy

Owner: Client, board, DPO     |     Closes E8-S1.

Both policies are already with us and both are structurally complete, so this is not a request for documents that do not exist. It is a request for five things they do not contain. The largest is retention: neither document states a period, in days or years, for anything. The published policy says as long as is reasonably necessary, and the internal policy requires a record of processing activities to carry retention periods that it never supplies.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 1 | The date the board adopted the internal data protection policy, and the resolution reference. Format: date and resolution reference. The policy is currently headed SUBJECT TO BOARD APPROVAL. Confirm that line comes off in the adopted version. |  |
| 2 | The Data Protection Officer. Format: full name, role, and a contact address. Section 8 creates the role and appoints nobody. Section 8 also makes the DPO the person who advises on impact assessments, so that part of the build cannot be validly signed off without one. |  |
| 3 | The licensed Data Protection Compliance Organisation engaged under section 9. Format: name, licence number, engagement date. If none is engaged yet, write the date procurement starts. This has a lead time and nothing has started. |  |
| 4 | The date business operations commenced. Format: a single date. Section 10.1 sets the initial compliance audit at fifteen months from it. Nobody here has this date and the clock may already be running. |  |
| 5 | Whether erasure means deletion or crypto-shredding where a record must be kept by law. Format: state which, per category if it differs. This decides what the erasure feature actually does to a record it is not allowed to destroy. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

6.   Retention periods. One number per category.

This is the single largest gap. The build treats an unset period as a loud failure rather than a silent default, so a missing number blocks that category and only that category. Give a period and the legal or business reason behind it.

| Category of data | RETENTION PERIOD | REASON, being a law, a regulator or a business need |
| --- | --- | --- |
| KYC identity documents passport, driver's licence, national ID, utility bill |  |  |
| KYC selfie and liveness images biometric, and treated as sensitive |  |  |
| Professional credentials agent and developer licences and certificates |  |  |
| Transaction and payment records note any tax or company-law minimum |  |  |
| Audit and access logs who read which document, and when |  |  |
| Marketing consent records including proof of the consent itself |  |  |
| Cookie and analytics data including anything held by a third-party analytics tool |  |  |
| Account data after closure what survives an account being closed, and for how long |  |  |

Write a period as a number and a unit: 7 years, 90 days, 24 months. "As long as necessary" cannot be encoded, which is why the policies as they stand cannot be implemented. If a category genuinely has no fixed period, write the event that ends it, for example "until the account is closed, then 90 days".

Three more, added on 6 August after EXT-11 and EXT-8 came back

They are numbered on from the six above, so a row number still means one thing across the whole of EXT-5.

| # | What to provide, and the exact form it has to take | WRITE YOUR ANSWER HERE |
| --- | --- | --- |
| 7 | The amended published Privacy Policy. Format: the amended file, or the date it is expected and who is drafting it. EXT-11's ruling: "Where the published Privacy Policy conflicts, it must be amended to match the stricter internal policy and governing law." Today the published policy says "reasonable steps" for cross-border transfer and the internal policy gives a closed list. That is the conflict, and the published document is the one that changes. |  |
| 8 | A copy of the General Application and Implementation Directive, 2025. Format: the file, a link, or the date it will be supplied. EXT-11 names GAID as governing alongside the NDPA and the internal policy. Nobody on this project has opened it, and it already reaches into scope: the internal policy requires a Standard Notice to Address Grievance as a GAID obligation, and nothing in the codebase implements one. E8-S1 is currently scoped against a directive we have not read. |  |
| 9 | Estate Agent and Allied Service Provider added to the category lists in both published documents. Format: the amended wording, or confirmation that counsel is making the change under EXT-4. EXT-8's answer puts Estate Agent in scope for the platform, the terms of service and the privacy policy, and makes Allied Service Provider a controlled fourteenth category covering plumbers, electricians, interior designers and building material sellers. The terms and the privacy policy each name nine professions in prose and neither names Estate Agent. |  |

Leave no row empty. If a row does not apply, write "not applicable" and one line saying why. If you cannot answer it today, write "pending" and the date you expect to have it. A blank cannot be told apart from an unread row.

The policy effective date is now on record and is not asked for. EXT-11 gives it as the official platform go-live date, which means nothing in either policy is in force today and all of it is in force the moment the platform is.

The cross-border mechanism itself is settled and is not asked for again here. It is an NDPC-approved Cross-Border Data Transfer Instrument or standard contractual clauses, and the executed instrument is chased at EXT-2 row 4, where the region choice that needs it lives.

OPTIONAL · suggested wording, if you would rather reply in prose than fill the table above

The board adopted the data protection policy on [date], resolution [reference]. The DPO

is [name, role, contact]. The DPCO engaged is [name], licence [number], engaged [date].

Business operations commenced on [date]. Erasure means [deletion / crypto-shredding]

where a record must be retained by law. Retention periods are in the table above. The

published Privacy Policy is being amended by [name], expected [date]. GAID 2025 is

attached / will be supplied on [date]. Estate Agent and Allied Service Provider are added

to the category lists by [name].

Records we update when this lands, so you can see where your answer goes: Replacement files in the inputs directory, including an amended privacy policy. The EXT-5 row and the E8-S1 entry in the outstanding backlog. A record of processing activities and a data protection impact assessment added to the documentation. The delivery board and the build checklist. GAID 2025 is filed with the inputs when it arrives.

| SIGN-OFF · EXT-5 · complete this even if some rows above are still pending |  |
| --- | --- |
| Given by Full name, printed |  |
| Role Your role, so the record shows who had the authority |  |
| Date DD / MM / YYYY |  |
| Attachments enclosed List them, or write "none" |  |
| Rows I could not answer today Row numbers, and when you expect to have them |  |

Part B

Answered on 6 August. Nothing in this part is asked of you. It is here because items elsewhere in your copy point at it.

EXT-8 to EXT-12 went out on 6 August inside ENG-DR-2026-08-06-01 and all five came back the same day, every response box filled and every one naming a decider. Two of the five closed. Three did not.

| Item | State after 6 August | What is still needed | Blocks |
| --- | --- | --- | --- |
| EXT-8 | Answered, not closed | Three contradictions inside the answer. Four smaller gaps stood beside them and were answered on 6 August, so this ask is shorter than it was that morning. Item EXT-8 below | E9-S2 |
| EXT-9 | Answered, not closed | The rate. The structure is settled and the number is not. Item EXT-9 below | E9-S3, and EXT-4 |
| EXT-10 | Answered by Finance, not closed | Counsel's signature on the position drafted for it, and the CEO, COO and CFO approval of the configuration. Asked at EXT-4 rows 6 and 7, because it is counsel's work | E9-S3, gate G4 |
| EXT-11 | Closed | Nothing. It converted into an executed transfer instrument at EXT-2 row 4, an amended privacy policy and a copy of GAID 2025 at EXT-5 rows 7 and 8 | Released the region half of D4 |
| EXT-12 | Closed | Nothing. It converted into ID Standard Version 2, due 13 August 2026, and the instrument corrections at EXT-4 rows 5 and 10 | Released EXT-3 row 8 |

Collation sheet

For whoever gathers the responses. One line each, so nothing is lost in a thread.

| Item | Answered by | Date | Rows still outstanding on this item |
| --- | --- | --- | --- |
| EXT-5 |  |  |  |

The EXT-8 and EXT-9 rows are for the follow-up asked in Part B. They are not for the answers given on 6 August, which are already recorded.

Return the completed pages to Abie Olaluwe at oolaluwe@gmail.com. A scan, a photograph of the annotated pages, or the answers typed into a reply all work equally well. What matters is that every answer names its item and its row number, because each one is written into a different record and releases a different piece of work.

Response requested by close of business today, 2026-08-06. That deadline is for what can be answered today, and it is not a request for any decision to be rushed. Partial returns land immediately: one answered item releases its story whether or not the rest of the schedule is complete. Anything that cannot be settled today is answered under rule 1 rather than left blank, with the word pending and the date it is expected, which is itself a usable answer because the work behind it can then be planned against a date instead of against silence.

An item left open is recorded as open, and the work behind it stays where it is. What the record cannot do is carry an answer nobody gave, so a blank stays a blank until somebody fills it.